## Slide 1
CivicConnect
Final project closure and demonstration
SEN381 Software Engineering 381
M4 final evidence baseline
main c8fcc9887d58bc07e7b592e292dbe05222d97190
17 October 2026
Notes: Introduce the final CivicConnect project closure. Identify the exact application and evidence baseline. State that this is a local academic demonstration and that the production decision is no-go. Source: final repository baseline c8fcc9887d58bc07e7b592e292dbe05222d97190; docs/m4_final/Final_Release_Decision.md.

## Slide 2
Project purpose and approved scope
CivicConnect Final Project
02
CivicConnect provides a central workflow for citizen service requests and organisational follow-up.
01
Citizen access
Register, submit a categorised request, receive a reference, and track status and history.
02
Staff processing
Authorised staff find relevant requests, accept or assign work, and record controlled lifecycle actions.
03
Management oversight
Management reviews open, overdue, resolved and closed work with category and accountability information.
Deferred in M1: advanced analytics, additional integrations, dedicated mobile application, advanced automated notifications.
Notes: The M1 PED sets the project scope. The final local application provides the core requester, staff and management journey. Advanced reporting, integrations, mobile app and automated notification enhancements were deferred. Source: docs/CivicConnect_Milestone1_v0.11.docx, Sections 4, 6 and 7; docs/member1_m2/product/README.md.

## Slide 3
Final integrated product
CivicConnect Final Project
03
One application connects the full request lifecycle.
01
Submit
A citizen signs in, completes validated request fields and receives a generated reference.
02
Process
Department staff search and filter requests, assign responsibility and record allowed status changes.
03
Review
The citizen sees status and explanations. Management reviews service activity and overdue work.
Demonstration data is synthetic. The local server is bound to the demonstration machine.
Notes: Demonstrate the integrated user journey live using synthetic accounts. Keep the sequence short: citizen submission, staff processing, citizen history, management report. Do not use real citizen data or imply that the local server is a production deployment. Source: docs/member1_m2/product/README.md; docs/member1_m2/evidence/simulated-staging.md.

## Slide 4
Assessed product and evidence baseline
CivicConnect Final Project
04
01
Repository baseline
main commit c8fcc9887d58bc07e7b592e292dbe05222d97190.
02
Application
Server-rendered Python application with SQLite, running locally with synthetic records.
03
M3 automated evidence
Recorded local regression suite: 37 passed. GitHub Actions passed on application code commit 8751bdf.
04
M4 website profile
Separate integrated website run: 50 authenticated users, 10,000 synthetic requests, 6,000 measured requests.
The M4 documentation merge SHA must be recorded after protected-branch review.
Notes: Distinguish the current integrated repository/evidence baseline from the earlier M3 CI run SHA. The current baseline includes the website-stage load report, whose tested source was M3 application code and whose evidence was merged through PR #19. The final documentation merge SHA remains pending until the M4 PR is reviewed and merged. Sources: GitHub commit c8fcc9887d58bc07e7b592e292dbe05222d97190; docs/member1_m2/evidence/team-release-verification.md; evidence/website-stage-20261016/staging_load_report.md.

## Slide 5
M1 scope completion
CivicConnect Final Project
05
Requirement-level scoring against the signed-off M1 RTM
Status | Requirements | Count | Points
Met | FR-01 to FR-13; NFR-02 | 14 | 14.0
Partially met | NFR-03, NFR-05, NFR-06, NFR-07 | 4 | 2.0
Not met | NFR-01, NFR-04 | 2 | 0.0
Total | 20 acceptance-criteria entries | 20 | 16.0
16.0 / 20 × 100 = 80%
This reaches the M4 target. The percentage does not remove the need to explain unmet Must Have criteria.
Notes: The calculation scores each M1 requirement-level acceptance-criteria entry once: Met = 1, Partially Met = 0.5, Not Met = 0. There are 20 entries. Four partial entries contribute 2.0, fourteen met entries contribute 14.0, and two not met contribute 0. This produces 16.0/20 = 80%. Several M1 cells contain multiple clauses. The final RTM preserves their full wording and flags that an atomic-clause recalculation may be needed if the assessor requires clause-level scoring. Source: docs/CivicConnect_Milestone1_v0.11.docx; docs/m4_final/Scope_Completion.csv; docs/m4_final/Final_RTM.csv.

## Slide 6
Final status of M1 requirements
CivicConnect Final Project
06
01
Functional requirements
FR-01 to FR-13 are recorded as implemented for the exercised local application paths.
02
Security
NFR-02 role and ownership checks passed for recorded routes and test cases.
03
Partial quality evidence
NFR-03, NFR-05, NFR-06 and NFR-07 have useful evidence, but at least one acceptance condition remains unverified or unmet.
04
Unmet criteria
NFR-01 first-time-user study and NFR-04 availability probe are absent.
Full criteria, references and limitations are listed in the final RTM.
Notes: Use the final RTM to answer detailed questions. Functional criteria are treated as met based on the M3 team verification and recorded automated/manual evidence for exercised workflows; they do not imply defect-free behavior. NFR-01 and NFR-04 remain unmet. Sources: docs/m4_final/Final_RTM.csv; docs/member1_m2/evidence/test-strategy.md; docs/member1_m2/evidence/team-release-verification.md.

## Slide 7
Must Have usability criterion
CivicConnect Final Project
07
NFR-01 requires a first-time-user study.
01
M1 target
At least four of five representative first-time users complete the same submission scenario within five minutes without assistance.
02
Evidence status
No participant times, errors or feedback are recorded in the controlled repository.
Final status: NOT MET. The study gap limits evidence about first-time citizen usability.
Notes: Be direct about this Must Have omission. There is no five-person user study in the repository evidence inspected. Explain that automated functional success does not prove unaided first-time usability. The team must disclose the impact and avoid claiming NFR-01 passed. Source: docs/CivicConnect_Milestone1_v0.11.docx, NFR-01; docs/m4_final/Final_RTM.csv.

## Slide 8
Integrated website load profile
CivicConnect Final Project
08
50 authenticated users | 10,000 synthetic requests | 6,000 measured requests
Measure | M1 target | Observed | Result
p95 latency | ≤ 3,000 ms | 1,051.639 ms | PASS
Request failures | < 1% | 647 / 6,000 = 10.78333% | FAIL
Measurement samples | 6,000 | 6,000 | PASS
The reliability gate failed during synchronized bursts on the single-process local server.
The report suggests a queue limit as a hypothesis. Root cause is not confirmed.
Notes: The 10-minute local HTTP profile collected 6,000 samples. p95 was 1,051.639 ms, below 3,000 ms, but 647 requests failed, a 10.78333% failure rate against the required rate below 1%. The failed samples were connection resets during synchronized bursts. The report suggests a pending-connection queue explanation as a hypothesis only. This run used one Windows host and loopback HTTP. It does not demonstrate production capacity or availability. Source: evidence/website-stage-20261016/staging_load_report.md; evidence/website-stage-20261016/staging_load_report.json; evidence/website-stage-20261016/load_samples.csv.

## Slide 9
Final deployment decision
CivicConnect Final Project
09
NO-GO for production
01
Blocking evidence
The measured request failure rate exceeded the M1 NFR-03 limit by more than ten percentage points.
02
Additional gap
The 20-weekday business-hours availability probe required by NFR-04 is not available.
03
Permitted demonstration
A local academic demonstration may proceed with synthetic data and the limitations disclosed.
Notes: The production decision is no-go based on observed reliability failure and absent availability evidence. The previous M3 approval was for local academic demonstration and remains historical; it is not a production-readiness approval. A local demonstration can proceed if the boundary and load failure are disclosed. Source: docs/m4_final/Final_Release_Decision.md; registers/Risk_Register_M3.md M4 update.

## Slide 10
Open limitations and required follow-up
CivicConnect Final Project
10
01
Reliability
Investigate connection resets and repeat the 50-user profile without changing the thresholds.
02
Usability
Complete the defined five-person study or formally change the signed-off M1 criterion.
03
Availability
Collect 20 weekdays of one-minute business-hours probes before claiming hosted availability.
04
Traceability
Close remaining requirement-to-decision/design/test links and confirm the final assessed SHA.
Notes: The follow-up actions address acceptance evidence and release readiness. No corrective software change or repeat run is claimed in this package. The cause of connection resets remains open. Source: docs/m4_final/Final_Release_Decision.md; registers/Technical_Debt_Register.md; docs/m4_final/Final_RTM.csv.

## Slide 11
Engineering decisions and consequences
CivicConnect Final Project
11
01
Local Python and SQLite
Supported a low-cost integrated academic application and a reproducible local demonstration.
02
Single-process local server
The synchronized profile recorded connection resets. The release decision therefore remains no-go pending diagnosis.
03
Controlled scope
Deferred enhancements stayed outside the committed baseline while core requests, staff work and oversight were prioritised.
Notes: Discuss consequences based on observed project evidence. The local technology choices enabled implementation within student resource constraints. The single-process server configuration showed a limitation in the specific synchronized load run. Do not assert a confirmed root cause. The M1 deferred features are not failed commitments. Sources: docs/CivicConnect_Milestone1_v0.11.docx; docs/member1_m2/product/README.md; evidence/website-stage-20261016/staging_load_report.md.

## Slide 12
Project conclusion and individual defence
CivicConnect Final Project
12
The project delivered a coherent local request-management application and supporting engineering evidence.
01
Outcome
The requirement-level completion score is 80%, with critical omissions disclosed.
02
Decision
Production remains no-go until reliability, usability and availability evidence supports release.
Next evidence: the M4 documentation merge SHA and genuine final team review records.
Notes: Close with a balanced conclusion: CivicConnect delivers the core local request workflow and has meaningful test evidence, but the project cannot claim all M1 acceptance criteria are met or production readiness. Each student should be ready to defend an individual contribution, an M1-to-final trace, an engineering decision, quality evidence and one remaining limitation. The M4 documentation PR merge SHA and actual team review decisions remain to be recorded after review. Sources: docs/m4_final/CivicConnect_PED_v4.0_Final.docx; docs/m4_final/Final_RTM.csv; docs/m4_final/Speaker_Guide.md.