# CivicConnect Project Engineering Document

PED v3.0 M3 Release Evidence (Member 4 draft)

This team Project Engineering Document continues the approved M1 baseline into M2. It preserves all 20 requirements and records architecture, data, design and technology decisions, controlled changes, risks and traceability. The initial lifecycle implementation includes database transactions and verification evidence. Status: Approved. M2 sign-off date: 30/09/2026.

Version 3.0 draft adds Sections 39 to 44: staging, performance, registers and the release recommendation for the M3 candidate. The approval above applies to v2.0.2; v3.0 is a draft awaiting team verification.

# Team Members and Responsibility Allocation

The four-member team allocation is confirmed. The team retains collective responsibility for the approved PED and its presentation.

| Member | Name | Student number | Workstream |
| --- | --- | --- | --- |
| 1 | Marco Brazao de Sousa | 601587 | Problem, Stakeholders & Scope |
| 2 | Gift Mathe | 600731 | Requirements & RTM |
| 3 | Masana Sakala | 600688 | Constraints, Risks & Forward Engineering |
| 4 | Jacobus Petrus Geldenhuys | 602755 | Decisions, GitHub & Project Control |

## Problem, Stakeholders & Scope

1. Problem & Business Need

2. Identify stakeholders

3. Stakeholder needs

4. Stakeholder influence/interest

5. Stakeholder conflicts/competing expectations

6. In-scope items

7. Out-of-scope items

8. Deferred/future scope

9. Justify at least one exclusion/deferment

## Requirements and RTM

1. Functional Requirements (FRs)

2. Non-Functional Requirements (NFRs)

3. Prioritise requirements

4. Give every requirement a unique ID

5. Identify requirement source/stakeholder

6. Write measurable acceptance criteria

7. Create initial Requirements Traceability Matrix (RTM)

8. Demonstrate at least one requirement traced from stakeholder/source → requirement → acceptance criteria

## Constraints Risks and Forward Engineering

1. Scope constraints

2. Schedule constraints

3. Cost/resource constraints

4. Quality constraints

5. Security constraints

6. Explain interactions/trade-offs between constraints

7. Create Risk Register

8. Include probability, impact, priority, mitigation, contingency, owner and status

9. Identify 5–7 Forward Engineering Considerations

10. Explain why each matters now and the risk of ignoring it

## Decisions GitHub and Project Control

1. Create Engineering Decision Log

2. Record decisions already made

3. Record deliberately deferred decisions

4. Set up/manage GitHub repository

5. GitHub issues/tasks

6. Branches and meaningful commits

7. Pull Requests/reviews/approvals

8. Protected main branch/governance

9. Create and maintain AI Usage Register

10. PED v1.0 version/document control

11. Coordinate team review

12. Baseline sign-off/gate evidence

# 1. Problem / Business Need

CivicConnect is intended to improve communication between citizens and the organisations responsible for providing public services. At present, communication and service requests can be fragmented or inefficient, making it difficult for citizens to submit requests, receive feedback and keep track of their progress. This can also make it more difficult for organisations to manage requests consistently and ensure that the correct information reaches the appropriate staff.

CivicConnect aims to address this by providing a centralised digital platform where citizens can submit relevant requests or information, monitor their progress and receive feedback. From the organisation's perspective, the platform will provide a more organised way of receiving, reviewing and managing citizen interactions, while ensuring that authorised staff have access to the information they need.

The value of CivicConnect therefore goes beyond simply introducing a new software system. Its purpose is to create a more effective connection between citizens and service providers, with the aim of improving accessibility, efficiency, transparency and accountability in the delivery and management of public services.

# 2. Stakeholders Analysis

| # Stakeholder | # Primary Need / Expectation | # Influence | # Interest |
| --- | --- | --- | --- |
| # Citizens / End Users | # Simple and accessible way to interact with CivicConnect, submit information/requests and receive feedback | # Medium | # High |
| # Municipality / Organisation | # Reliable platform that supports communication and effective service management | # High | # High |
| # System Administrators | # Ability to manage users, permissions and administrative information | # High | # Medium |
| # Operational Staff | # Accurate and organised information that allows requests to be processed and updated efficiently | # Medium | # High |
| # Project Client / Representative | # System must satisfy the agreed business needs, scope, quality expectations and project constraints | # High | # High |
| Management / oversight | Identify outstanding and overdue work and accountable request owners | High | High |

# 3. Main Stakeholder Needs

| Stakeholder | Basic Need / Expectation |
| --- | --- |
| Citizens / end users | An easy-to-use way to interact with CivicConnect and receive feedback or updates. |
| Staff | Organised, accurate information that allows requests or issues to be managed efficiently. |
| System administrators | Control over users, system information and administrative functions. |
| Responsible organisation | A reliable system that can improve communication and service delivery. |
| Management / oversight | Useful service-activity information for accountability and performance analysis. |

# 4. Basic Scope

In Scope:

| In-Scope Capability | Reason |
| --- | --- |
| User access to CivicConnect | Enables identified users to interact with the system |
| Submission of relevant requests/information | Supports the primary interaction between citizens and the organisation |
| Viewing submission/request status | Provides users with feedback and improves transparency |
| Staff access to relevant submissions | Allows authorised personnel to process citizen interactions |
| Updating relevant request/status information | Allows submissions to progress through the required process |
| Basic user/role administration | Provides appropriate control over system access |
| Input validation | Supports information quality and reduces invalid submissions |
| Controlled categories | Consistent request classification |
| History and lifecycle feedback | Earlier requests and accepted/rejected/completed outcomes |
| Staff search, details and assignment | Find work and identify accountable ownership |
| Controlled transitions and closure | Valid updates and authorised completion |
| Basic oversight | Open, overdue, resolved and closed work by category/status |

Out of Scope:

| Out-of-Scope Item | Justification |
| --- | --- |
| Functionality unrelated to CivicConnect's defined business problem | Prevents unnecessary expansion of project scope |
| Replacement of unrelated external organisational systems | CivicConnect should address its defined problem rather than replace every existing system |
| Production deployment during M1 | M1 establishes the engineering foundation rather than production implementation |
| Final architecture and technology selection during M1 | These decisions require later evidence and analysis |
| Detailed database/API/UI implementation during M1 | These belong to later lifecycle activities |

- Deferred / Future Scope:

| Deferred Item | Reason for Deferral |
| --- | --- |
| Advanced reporting/analytics | Core operational requirements should be established first |
| Additional external-system integrations | Integration requirements and external dependencies require further evidence |
| Dedicated mobile application | Need, cost and technical implications should first be evaluated |
| Advanced automated notifications | Exact stakeholder and communication requirements must first be confirmed |
| Additional enhancement features | Should only enter scope after stakeholder value and project impact are analysed |

# 5. Possible Stakeholder Conflict

Citizens may want CivicConnect to be very simple and quick to use, while administrators and the responsible organisation may require additional information, validation and security. The project will therefore need to balance ease of use with sufficient control, security and data quality.

# 6. Functional Requirements (FRs)

The functional requirements below define the core capabilities CivicConnect must provide. Each requirement is uniquely identified, prioritised, linked to its originating stakeholder/source, and paired with measurable acceptance criteria so that it can be objectively verified later in the project lifecycle.

| ID | Functional Requirement | Priority | Source / Stakeholder | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-01 | The system shall allow a citizen to register and log in with a unique account before submitting a request. | Must Have | Citizens / End Users | Valid unique registration creates one account and permits login. Duplicate identifiers are rejected. Invalid credentials create no authenticated session; valid credentials access the correct account. |
| FR-02 | The system shall allow a citizen to submit a service request or piece of information through a structured form. | Must Have | Citizens / End Users (Problem & Business Need) | A valid title, description, location and active category are saved with requester identity and submission time; a unique reference is displayed. Missing or invalid required values create no request. See Section 19. |
| FR-03 | The system shall allow a requester to view a history of all their submitted requests and each current status. | Must Have | Citizens / End Users | Given three own requests in different states, the requester can list and open all three with correct statuses. Another requester cannot access them through the UI or direct requests. |
| FR-04 | The system shall allow authorised operational staff to view submissions assigned to them or their department. | Must Have | Operational Staff | A staff member logged in with the Staff role sees only submissions relevant to their department; unauthorised submissions are not visible or accessible. |
| FR-05 | The system shall allow authorised staff to update the status and add remarks to a citizen's request. | Must Have | Operational Staff | A permitted update saves status, remark, actor and timestamp. Refreshing within 5 seconds shows the saved state to the requester. Invalid transitions do not alter the record; see FR-13. |
| FR-06 | The system shall allow administrators to create, edit and deactivate accounts and assign roles, with updated access enforced on subsequent authenticated requests. | Must Have | System Administrators | An administrator can create an account, edit permitted details, deactivate it and assign/change roles. Deactivation and role changes take effect by the next authenticated request. Non-administrators cannot invoke these operations. |
| FR-07 | The system shall validate mandatory fields and reject a request submission if required information is missing or malformed. | Must Have | Citizens / End Users; Municipality / Organisation | Missing or invalid title, description, location or category values are rejected with field-level errors. The same rules apply to direct submissions. No invalid record is saved; limits are defined in Section 19. |
| FR-08 | The system shall give requesters meaningful feedback when a request is accepted, rejected, updated or completed. | Must Have | Master brief Section 3 requester capabilities | Within 60 seconds of a saved lifecycle event, authenticated request history/details show status, event time and a requester-visible explanation. Rejection and resolution require explanations. Email/push transport remains optional. |
| FR-09 | The system shall provide authorised management users with basic service activity and accountability information. | Must Have | Master brief Section 3 management capabilities | For a known dataset and selected submission-date range, counts and lists correctly identify open, overdue, resolved and closed requests by category/status, with assignee and age visible. Unauthorised access is denied. See Section 19 definitions. |
| FR-10 | The system shall categorise requests using an active controlled category. | Must Have | Master brief Section 3 requester capabilities | Unknown/inactive categories are rejected. Administrators maintain the list; retirement preserves historical request category labels. |
| FR-11 | The system shall let authorised staff search, filter and sort relevant requests and view full details. | Must Have | Master brief Section 3 staff capabilities | Reference/title search and category/status/assignee filters return matching authorised records. Submitted-date/due-date sorting is correct. Details show description, location, owner, times and lifecycle actions; inaccessible records remain hidden. |
| FR-12 | The system shall let authorised staff assign or accept responsibility for a request. | Must Have | Master brief Section 3 staff capabilities | Staff can accept unassigned work or assign an eligible staff member. Assignee, actor and time are recorded. Ineligible/unauthorised assignments are rejected without changing ownership. |
| FR-13 | The system shall enforce controlled status transitions and record actions and resolution information. | Must Have | Master brief Section 3 staff capabilities | Permit Submitted to Accepted or Rejected; Accepted to In Progress; In Progress to Resolved; Resolved to Closed. Only authorised staff transition records. Acceptance requires an assignee and due time; rejection requires a reason and resolution requires a summary. Record actor/time/explanation. Reject all other transitions. |

# 7. Non-Functional Requirements (NFRs)

Non-functional requirements describe the quality attributes CivicConnect must meet. They are measurable rather than descriptive, and directly inform later architecture and technology decisions without pre-empting them at this stage.

| ID | Non-Functional Requirement | Priority | Source / Stakeholder | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| NFR-01 | Usability: The citizen-facing submission process shall be simple enough for a first-time user to complete without assistance. | Must Have | Citizens / End Users (Possible Stakeholder Conflict) | With five first-time representative users and the same valid scenario, at least four submit successfully within 5 minutes without assistance. Record individual times, errors and feedback. |
| NFR-02 | Security: Access to citizen personal information and request data shall be restricted according to the authenticated user's role. | Must Have | System Administrators; Municipality / Organisation | A user with the Citizen role cannot view, via the UI or a direct request, another citizen's submissions or personal data; role-based access is enforced on every relevant request. |
| NFR-03 | Performance: Status lookup shall meet the defined response-time target under the specified test load. | Should Have | Citizens / End Users; Operational Staff | With 50 concurrent authenticated users and 10,000 requests, each user performs one lookup every 5 seconds for 10 minutes after warm-up. At least 95% complete within 3 seconds; fewer than 1% fail. Record hardware/network conditions. |
| NFR-04 | Availability: The platform shall be available for citizen use during standard business hours with minimal unplanned downtime. | Should Have | Municipality / Organisation; Project Client / Representative | Over 20 weekdays, achieve at least 99% availability during 08:00–17:00 Africa/Johannesburg, measured by one-minute probes. Exclude only maintenance announced 24 hours ahead and report excluded minutes separately. |
| NFR-05 | Data Quality: The system shall enforce validation rules on all citizen-submitted data to reduce incomplete or malformed records. | Should Have | Operational Staff; Municipality / Organisation | All valid/invalid boundary cases for submission fields pass validation tests. An audit of 100 saved requests (or all if fewer) finds no missing mandatory or invalid-category values. |
| NFR-06 | Maintainability: The system's requirements, decisions and changes shall be traceable to support controlled maintenance after M1. | Should Have | Project Client / Representative (SEN381 Master Project Brief) | Each baselined requirement can be traced, via the RTM, to its source, its acceptance criteria and any linked design or test evidence added in later milestones. |
| NFR-07 | Scalability: The design shall support defined growth in users and requests while preserving lookup behaviour. | Could Have | Municipality / Organisation | At M2 assess 50,000 stored requests and 100 concurrent users against the same lookup pattern and 3-second 95th-percentile target. Record capacity assumptions and bottlenecks; load-test at M3. Resource/configuration increases are permitted with cost recorded. |

Prioritisation note: Requirements are prioritised using MoSCoW (Must Have / Should Have / Could Have). "Must Have" requirements are essential to the core problem defined in Section 1 and the in-scope capabilities defined in Section 4; "Should Have" requirements materially improve quality or usability but would not block a minimal working baseline; "Could Have" requirements add value but are the first candidates for deferral if constraints (schedule, resources) require trade-offs.

# 8. Initial Requirements Traceability Matrix (RTM)

The RTM below establishes live traceability from stakeholder/source through to each requirement and its acceptance criteria, and provides the structure to which later design, change and test evidence will be linked. It will be maintained and extended as a controlled artefact throughout the project.

| Req ID | Source / Stakeholder | Requirement Summary | Acceptance Criteria Ref. | Design Evidence | Test Evidence | Status |
| --- | --- | --- | --- | --- | --- | --- |
| FR-01 | Citizens / End Users | Account registration and login | FR-01 AC | Pending (M2) | Pending (M2) | Approved for review |
| FR-02 | Citizens / End Users | Submit a service request | FR-02 AC | Pending (M2) | Pending (M2) | Approved for review |
| FR-03 | Citizens / End Users | Own request history and status | FR-03 AC | Pending (M2) | Pending (M2) | Approved for review |
| FR-04 | Operational Staff | View assigned submissions | FR-04 AC | Pending (M2) | Pending (M2) | Approved for review |
| FR-05 | Operational Staff | Update request status/remarks | FR-05 AC | Pending (M2) | Pending (M2) | Approved for review |
| FR-06 | System Administrators | Manage user accounts and roles | FR-06 AC | Pending (M2) | Pending (M2) | Approved for review |
| FR-07 | Citizens / Organisation | Validate mandatory submission fields | FR-07 AC | Pending (M2) | Pending (M2) | Approved for review |
| FR-08 | Citizens / End Users | Notify citizen of status change | FR-08 AC | Pending (M2) | Pending (M2) | Approved for review |
| FR-09 | Organisation / Client | Basic request summary view | FR-09 AC | Pending M2 | Pending M3 | Approved for review |
| NFR-01 | Citizens / End Users | Usable submission process | NFR-01 AC | Pending (M2) | Pending (M2) | Approved for review |
| NFR-02 | Administrators / Organisation | Role-based access to data | NFR-02 AC | Pending (M2) | Pending (M2) | Approved for review |
| NFR-03 | Citizens / Staff | Response time under normal load | NFR-03 AC | Pending (M2) | Pending (M2) | Approved for review |
| NFR-04 | Organisation / Client | Platform availability | NFR-04 AC | Pending (M2) | Pending (M2) | Approved for review |
| NFR-05 | Staff / Organisation | Data validation quality | NFR-05 AC | Pending (M2) | Pending (M2) | Approved for review |
| NFR-06 | Project Client / Master Brief | Traceable, maintainable baseline | NFR-06 AC | This RTM | N/A at M1 | Approved for review |
| NFR-07 | Organisation | Scalable data/access approach | NFR-07 AC | Pending M2 | Pending M3 | Approved for review |
| FR-10 | Master brief Section 3 requester capabilities | The system shall categorise requests using an active controlled category. | FR-10 AC | Pending M2 | Pending M3 | Approved for review |
| FR-11 | Master brief Section 3 staff capabilities | The system shall let authorised staff search, filter and sort relevant requests and view full details. | FR-11 AC | Pending M2 | Pending M3 | Approved for review |
| FR-12 | Master brief Section 3 staff capabilities | The system shall let authorised staff assign or accept responsibility for a request. | FR-12 AC | Pending M2 | Pending M3 | Approved for review |
| FR-13 | Master brief Section 3 staff capabilities | The system shall enforce controlled status transitions and record actions and resolution information. | FR-13 AC | Pending M2 | Pending M3 | Approved for review |

"Design Evidence" and "Test Evidence" are intentionally recorded as Pending or Deferred candidate at M1, since detailed design and test execution fall outside the M1 boundary (Section 5 of the Milestone brief). Recording the structure now  rather than leaving it absent  is what allows later architecture, construction and verification evidence to be linked back to a specific requirement without re-engineering traceability retroactively.

# 9. Traced Requirement Example: Stakeholder → Requirement → Acceptance Criteria

To demonstrate that the RTM is genuinely usable and not only a table of identifiers, one requirement is traced end-to-end below, from its stakeholder source through to its measurable acceptance criteria.

| Traceability Step | Detail |
| --- | --- |
| Source / Stakeholder | Citizens / End Users — identified in the Stakeholder Analysis (Section 2) as needing "a simple and accessible way to interact with CivicConnect, submit information/requests and receive feedback". |
| Business Need Link | Directly supports the Problem/Business Need (Section 1): citizens currently struggle to submit requests and track their progress; CivicConnect must let them do both centrally. |
| Scope Link | Corresponds to the in-scope capability "Submission of relevant requests/information" and "Viewing submission/request status" in the Basic Scope (Section 4). |
| Requirement | FR-02 — The system shall allow a citizen to submit a service request or piece of information through a structured form. |
| Acceptance Criteria | A citizen can complete and submit a request containing all mandatory fields; on submission the system displays a confirmation reference number. |
| Related Requirements | Linked to FR-01 (a citizen must be registered/logged in to submit), FR-03 (the citizen must then be able to view the status of what was submitted) and FR-07 (mandatory fields must be validated before the submission is accepted). |
| Evidence Still to be Added | Design evidence (submission form design/data model) and test evidence (functional test confirming the confirmation reference is generated and stored) will be linked to FR-02 in the RTM from M2 onward, once architecture and construction begin. |

This trace shows the full chain currently available at M1: a named stakeholder need feeds a scoped capability, which is expressed as a uniquely identified, prioritised requirement with testable acceptance criteria, and is positioned in the RTM ready to receive design and test evidence in later milestones.

# 10. Project Constraints

This section records the formal constraints within which CivicConnect must be engineered and identifies their engineering implications. Constraints are not merely administrative boundaries; they directly influence requirements prioritization, scope decisions, and later architectural choices.

## 10.1 Scope Constraints

The scope baseline defined in Section 4 of this PED represents the formal constraint on what will be delivered. The explicit out-of-scope and deferred items are controlled constraints designed to prevent scope creep and preserve the project's focus on its core business need.

Engineering Implication: The team must prioritize features aligned with the "Must Have" and "Should Have" requirements identified in Section 6. Any request for work falling outside the formal scope baseline requires a formal change process through the Engineering Decision Log and reassessment of all other constraints. This directly supports the risk mitigation strategy for R-01 (Scope Creep).

## 10.2 Schedule Constraints

The project follows the SEN381 semester schedule, with Milestone 1 establishing the engineering baseline by the due date. The overall project lifecycle is bounded by the academic calendar, meaning time to complete M1 (Engineering Foundation), M2 (Architecture), and M3 (Construction and Verification), and M4 (Final Product and Engineering Defence) is fixed.

Engineering Implication: This schedule constraint forces the team to make deliberate scope decisions and to avoid premature implementation. The phased milestone approach is the primary control mechanism to ensure completion within the fixed period. This constraint supports deferring advanced analytics and implementation choices, while preserving all mandatory business capabilities including basic reporting.

Interaction with Other Constraints: The fixed schedule interacts with the cost/resource constraint. With four team members and a fixed deadline, the team cannot afford to over-engineer features or pursue overly ambitious technical solutions. This reinforces the need for the MoSCoW prioritization applied in the requirements section.

## 10.3 Cost and Resource Constraints

The project is delivered by a team of four students, with no external budget for third-party services, infrastructure, or tools beyond free-tier or university-provided resources. Team members effort is bounded by other academic commitments.

Engineering Implication: At M2 the team will compare viable technology options against cost, licensing, capability and environment constraints; no final stack is selected in M1. Team communication and task allocation must be managed efficiently via GitHub issues and the Team Working Agreement to maximize the limited human resource. The small team size also means that responsibilities must be clearly defined and that all members must be capable of understanding and defending all artefacts, as per the individual assessment requirements.

## 10.4 Quality Constraints

CivicConnect must be accepted by the assessor, who will evaluate the project against the criteria in the M1 brief and the SEN381 CivicConnect Master Project Brief. Quality is measured not only by functionality but by the presence of a controlled, traceable, and defensible engineering baseline.

Engineering Implication: The project must produce high-quality controlled artefacts (PED, RTM, Risk Register, Decision Log, AI Usage Register). The team cannot rely on "just getting it to work"; the engineering process and evidence are as important as the final code. This constraint is why NFR-06 (Maintainability) requires traceability and why the RTM has been established as a live artefact.

## 1.5 Security Constraints

CivicConnect manages potentially sensitive citizen information and requests. The system must therefore enforce role-based access control, ensure data confidentiality, and protect against common vulnerabilities from the outset.

Engineering Implication: Security cannot be an afterthought. The system design (in M2) must explicitly incorporate authentication, authorization, and data validation to satisfy NFR-02 (Access Control). The security constraints directly influence why FR-06 (User Management) is prioritized as a "Must Have" requirement—without it, role-based access control cannot be enforced. This constraint also influences the Forward Engineering Consideration of User Data Privacy (Section 12.6).

Interaction with Scope Constraints: The security constraint forces the system to have robust user and role management. This means that what might seem like an optional administrative feature is actually essential for compliance with NFR-02. The scope must therefore include adequate user management functionality.

## 10.6 Constraint Trade-offs and Interactions

A key engineering responsibility is to recognize that constraints do not exist in isolation. They interact and managing them often involves trade-offs.

| Constraint Pair | Nature of Interaction | Engineering Decision |
| --- | --- | --- |
| Quality vs. Schedule & Resources | The project has a strict schedule and a small team. Achieving the highest possible quality on all requirements is not feasible. | Preserve mandatory capabilities and quality targets; defer advanced enhancements when capacity is constrained. |
| Security vs. Usability | Citizens want a simple, quick process, but administrators require sufficient information, validation, and security. | The team has balanced this by ensuring mandatory fields are minimal yet sufficient and that security controls are enforced transparently in the background. |
| Scope vs. Resources | The team is small and cannot deliver every feature. | Scope Baseline explicitly excludes functionality unrelated to the core business problem and defers advanced features for future consideration. |
| Security vs. Schedule | Implementing robust security controls takes time and careful design. | Security requirements are designated "Must Have" to ensure they are addressed early, preventing costly rework later. This aligns with the Forward Engineering Consideration on User Data Privacy. |

The principal trade-off preserves minimum business capabilities and their acceptance criteria while deferring advanced analytics, additional integrations and a dedicated mobile application. Priority affects delivery order, not the quality required of delivered functionality. Basic reporting, validation and lifecycle feedback remain mandatory.

# 11. Initial Risk Register

The Risk Register below identifies project-specific risks that could threaten the successful completion of CivicConnect. Each risk is tested for probability and impact, assigned a priority, and provided with mitigation and contingency plans. The register is a live artefact that will be updated as the project progresses.

| ID | Risk Description | Probability | Impact | Priority | Mitigation | Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | Scope Creep: Uncontrolled addition of features or requirements beyond the baseline due to team members adding "nice-to-haves" or misinterpretation of stakeholder needs. | Medium | High | High | Strict adherence to the Scope Baseline; formal review of all pull requests to ensure alignment with FRs; use of "Deferred/Future Scope" list for new ideas; all changes must be recorded in the Engineering Decision Log. | Re-baseline the project with assessor approval; deprioritize existing "Should Have" features to accommodate new work; escalate to lecturer if necessary. | Marco Brazao de Sousa | Active |
| R-02 | Schedule Overrun: Failure to complete M1 deliverables on time due to inefficient team communication, unclear task allocation, or underestimation of effort. | Medium | High | High | Create and track GitHub issues for all tasks; adhere to Team Working Agreement; identify blockers early in team meetings; maintain regular communication through the team chat channel. | Re-prioritize tasks to ensure core deliverables (PED, RTM, Registers) are completed; temporarily reduce non-essential artefact polish; request a brief extension if justified. | Jacobus Petrus Geldenhuys | Active |
| R-03 | Technical Complexity: The chosen technology for M2/M3 may prove too complex for the team to implement effectively within schedule constraints, impacting quality. | Medium | Medium | Medium | Conduct a fair technology evaluation in M2; choose a technology with at least some team familiarity; build a small proof-of-concept early before committing fully. | Select an alternative, simpler technology; reduce the scope of features in M3 to match team capability; seek guidance from the lecturer. | Masana Sakala | Active |
| R-04 | Poor Traceability: The link between requirements, design, and testing evidence becomes broken or unclear, losing the controlled engineering baseline. | Low | High | Medium | Maintain the RTM as a live artefact from M1 onward; update the RTM with design and test evidence in M2 and M3 as soon as it is produced; cross-reference design and test artefacts in commits; use consistent unique IDs. | Audit the RTM and evidence in the final days of M2/M3; add missing links before submission; designate a team member to oversee traceability. | Gift Mathe | Active |
| R-05 | Inadequate Testing: Critical requirements are not adequately tested, leading to a working but unreliable system that fails to meet acceptance criteria. | Low | High | Medium | Write test cases derived directly from acceptance criteria at the same time as design; use the RTM to drive test planning; ensure all "Must Have" requirements have corresponding tests. | Perform a final "smoke test" against the RTM before submission; document any known defects transparently; prioritize testing of "Must Have" features. | Gift Mathe | Active |
| R-06 | AI Misuse: Team members rely on AI-generated content without verification, introducing errors, inconsistencies, or academic integrity issues into project artefacts. | Low | Medium | Low | Maintain the AI Usage Register as required by the Master Project Brief; enforce the rule that all AI output must be reviewed and verified by a team member; cross-check AI contributions against source materials; cite all external sources. | Revise and resubmit AI-affected work after manual review by another team member; consult the lecturer if clarification is needed on AI use. | Jacobus Petrus Geldenhuys | Active |
| R-07 | Stakeholder Misalignment: The team's interpretation of stakeholder needs differs from the client's actual expectations, resulting in a system that does not meet its intended purpose. | Medium | High | High | Maintain clear traceability from stakeholder needs to requirements (Section 9); use the RTM to demonstrate the link; seek clarification from the lecturer (acting as client) if ambiguous requirements arise. | Revisit stakeholder analysis and adjust requirements; update the RTM and associated artefacts; communicate changes through the Engineering Decision Log. | Marco Brazao de Sousa | Active |
| R-08 | Citizen data exposure caused by incomplete access/data-handling rules. | Medium | High | High | Least privilege, data minimisation, synthetic test data and negative-access tests. | Restrict access, preserve evidence, assess exposure and fix before release. | Masana Sakala | Active |
| R-09 | Deployment blocked by assumed hosting access, quotas or costs. | Medium | High | High | Validate environment, cost and recovery options in M2. | Use an evaluated alternative; record schedule/scope impact. | Masana Sakala | Active |

R-01, R-02 and R-07 initially have Medium probability and High impact, giving High priority. R-08 and R-09 are additional High-priority risks. These ordinal ratings prioritise action; they do not establish certainty or catastrophic impact. Owners review ratings at each milestone.

R-01 (Scope Creep) is particularly dangerous because it directly undermines the controlled engineering baseline that M1 is meant to establish. If the team starts adding features beyond what is defined in the Scope Baseline, the requirements will no longer be stable, the RTM will become inaccurate, and the project will lose its controlled foundation. This is why the Scope Baseline includes a deliberate "Deferred/Future Scope" list—to provide a place for new ideas without compromising the current baseline.

R-07 (Stakeholder Misalignment) is equally critical because the entire project is built upon the stakeholder analysis. If the team has misinterpreted what citizens, staff, or the organization actually need, then all subsequent requirements, design decisions, and testing efforts will be misdirected. The RTM traceability example is the primary control against this risk, as it demonstrates a clear chain from stakeholder need to acceptance criteria.

R-02 (Schedule Overrun) is prioritized because failure to complete M1 on time would prevent the team from presenting and defending their work, which is a compulsory requirement for every registered student. The team's use of GitHub issues and protected-main governance are the primary mitigations against this risk.

# 12. Forward Engineering Considerations

The following seven later-lifecycle concerns require attention during M1, without prematurely making decisions or committing to a final solution. These considerations directly influence the requirements, constraints, and risks already identified in this PED. For each concern, the team has considered why it matters now, what later decisions it may influence, what information is still missing, and the risk of ignoring it.

## 12.1 Technology Stack Selection

The choice of programming language, web framework, and database will heavily influence the system's performance, security, and maintainability, directly impacting NFR-02 (Access Control), NFR-03 (Response Time), and NFR-07 (Scalability). This decision also affects the team's ability to implement requirements within the cost/resource and schedule constraints. The technology stack will influence the M2 architecture design, M3 construction, deployment environment, and operational costs. At this stage, however, the team lacks a detailed evaluation of available technologies against the NFRs, as well as clarity on deployment environment restrictions and team familiarity with potential options. Ignoring this concern could result in selecting a technology in M2 without proper consideration, leading to technical debt, poor performance, or a system that is difficult to test or deploy. This risk is already captured as R-03 (Technical Complexity).

## 12.2 Automated Testing Strategy

The testability of the system should be considered alongside the requirements themselves. The NFRs, particularly NFR-03 on response time and NFR-06 on maintainability, need to be testable, which may require specific tools or design patterns. Testing is essential for verifying acceptance criteria and catching defects early. This concern will influence test planning in M3, code structure, and CI pipeline design. The approach to testing may also influence technology selection. Currently, the team has not yet determined the exact testing framework, the balance between unit, integration, and end-to-end testing, or the level of test coverage required to satisfy M3 expectations. Without a clear testing strategy, the team risks building a system that is difficult to test, leading to low-quality code that does not meet its acceptance criteria (R-05). This could also reduce the team's ability to demonstrate traceability from requirements to test evidence.

## 12.3 Deployment Environment and Operations

The target deployment environment—whether cloud, local, or university server—and the operational requirements (availability NFR-04) impose constraints on the design, architecture, and technology choices. The system must be deployable within the project's resource constraints. This decision will influence technology choice, architecture, scalability (NFR-07), and the CI/CD pipeline. However, the team does not yet know the specific deployment target, operational access rights available, or university policies on hosting. Ignoring this concern could result in a system that cannot be easily deployed to the target environment, or one that lacks necessary capabilities such as logging and monitoring required for operation. This aligns with the schedule constraint, as deployment issues could cause delays in M3.

## 12.4 Data Migration and Recovery

The system will persist data including requests, user accounts, and status updates. The team must therefore consider how data migration will be handled if the data model changes, and what backup and recovery plan will ensure data integrity and availability. These are quality and security concerns. Data migration and recovery will influence database schema design, testing, and operational procedures. At present, the team does not have clarity on the initial data set, the need for data backup or migration scripts, or the acceptable recovery time objective. Ignoring this concern could result in data loss during updates, or the system failing to recover from a database failure, which would lose citizen requests. Such a failure would violate the quality and security constraints and directly relate to NFR-04 (Availability).

## 12.5 Observability and Logging

Once the system is in operation, or even during testing, the team needs to understand what is happening within the system. This includes logging user actions, system errors, and performance metrics to debug issues and ensure security. This is directly relevant to NFR-02 (Access Control) and operational quality. Observability will influence architecture design, logging frameworks, deployment, and operations. The level of logging may also affect performance (NFR-03). The team still needs to determine the level of logging detail required, the tools to be used, and storage and retention policies for logs. Without adequate logging and monitoring, a system that crashes or behaves unexpectedly becomes very difficult to debug, potentially leading to project failure or schedule overrun (R-02). Security breaches may also go undetected.

## 12.6 User Data Privacy

The system handles citizen data including requests and personal information, which raises legal and ethical privacy concerns. This is directly related to NFR-02 (Access Control), the Security Constraints, and the stakeholder conflict between citizen simplicity and organisational control. Privacy concerns will influence architecture, security design, technology selection, and data handling policies. The team does not yet have clarity on specific university, legal, or ethical requirements for handling user data, or on anonymisation or data minimisation requirements. Ignoring this concern could result in a system that is non-compliant with data protection principles, leading to ethical and potential legal issues, not to mention a failing grade. This also reinforces the high priority of R-07 (Stakeholder Misalignment), as the organisation likely has specific privacy expectations that must be understood.

## 12.7 Maintainability and Technical Debt

The system is not a one-off project; the team must build a baseline that is maintainable and traceable to support later changes, as captured in NFR-06. Taking shortcuts now will create technical debt that makes future milestones more difficult and costly. Maintainability will influence code quality, documentation, and RTM traceability, as well as the team's ability to respond to scope changes (R-01). The team still needs to establish clear coding standards and review processes and determine the level of documentation required for maintainability. If maintainability is ignored, the codebase could become messy increasing the time for bug fixes, feature additions, and test execution in M3. This risks schedule overrun (R-02) and poor quality (R-05). The protected-main branch and two-reviewer approval governance model serve as the primary early controls against this risk.

# 13. Relationship to Other Artefacts

This section demonstrates how the constraints, risks, and forward engineering considerations connect to the work of other team members.

| Artefact | Relationship |
| --- | --- |
| Requirements | The Security Constraint justifies why NFR-02 (Access Control) and FR-06 (User Management) are "Must Have" requirements. The Schedule Constraint defers advanced analytics while preserving FR-09 basic oversight. |
| Scope Baseline | The Scope Constraint reinforces the in-scope, out-of-scope, and deferred approved scope decisions. The trade-off between Quality and Schedule supports the scope exclusions. |
| Stakeholder Analysis | The stakeholder conflict identified in Section 5 is reflected in the Usability vs. Security trade-off. R-07 (Stakeholder Misalignment) directly references the stakeholder analysis. |
| RTM | R-04 (Poor Traceability) is mitigated by the existence of the RTM and the traceability example in Section 9. The Forward Engineering Consideration on Maintainability reinforces the need for the RTM to remain a live artefact. |
| Engineering Decision Log | Any decision to change scope or accept a risk will be recorded in the Decision Log, as required by the Master Project Brief. The trade-offs identified will also be referenced in the Decision Log. |

# Technology – Decisions, GitHub & Project Control

Milestone 1 controlled artefacts and governance evidence

This workstream establishes the project-control evidence required for Milestone 1: the Engineering Decision Log, repository governance model, issue/backlog structure, branch and commit rules, Pull Request and review controls, AI Usage Register, PED v1.0 document control, team review coordination and the baseline gate. The controls below are grounded in the existing CivicConnect PED and the governing SEN381 project briefs.

# 14. Engineering Decision Log

The Engineering Decision Log records significant project decisions so that the team can later explain the context, constraints, alternatives, rationale, trade-offs, risks, supporting evidence and downstream consequences. Draft decisions require dated team confirmation before being treated as accepted. Choices that require evidence from M2 or later are deliberately marked as deferred rather than being guessed prematurely.

| Decision ID | Decision / Deferred Item | Status | Current Evidence |
| --- | --- | --- | --- |
| EDL-001 | Core M1 scope baseline | Team confirmation pending | Sections 4 and 10.1; R-01 |
| EDL-002 | MoSCoW prioritisation and controlled deferral | Team confirmation pending | Sections 6–8 and 10.6 |
| EDL-003 | Security/usability balance | Team confirmation pending | Section 5; FR-06/FR-07; NFR-01/NFR-02 |
| EDL-004 | Mandatory basic oversight; advanced analytics deferred | Approved correction | Master Section 3; FR-09; review 2026-09-09 |
| EDL-005 | Final technology stack and software architecture | Deferred | Sections 4 and 12.1 |
| EDL-006 | Detailed database, API and UI design/implementation | Deferred | Sections 4 and 12 |
| EDL-007 | Deployment target, CI/testing tooling and notification mechanism | Deferred | Sections 12.2–12.3; FR-08 |

## EDL-001 – Core M1 scope baseline

| Decision ID / Status | EDL-001 / Recorded draft decision; Approved |
| --- | --- |
| Context | CivicConnect must address the service-request communication problem without expanding M1 into implementation or unrelated organisational systems. |
| Constraints | Fixed milestone schedule, limited team resources, controlled scope, quality and security obligations. |
| Alternatives | Broader feature set; replacement of external organisational systems; production implementation during M1. |
| Decision | Commit M1 to the core service-request lifecycle and associated access, status, role-administration and validation capabilities; exclude unrelated systems and production implementation. |
| Rationale | A smaller controlled baseline preserves traceability and lets the team demonstrate the core stakeholder value before optional enhancements are added. |
| Trade-offs | The team accepts less breadth in exchange for stronger control, clearer testing targets and reduced schedule risk. |
| Risks | Scope creep (R-01) if excluded or deferred work is added without change control. |
| Evidence | Scope Baseline in Section 4; Scope Constraint in Section 10.1; Risk R-01. |
| Later consequence | Any post-baseline scope addition must be analysed and authorised through change control before the baseline and RTM are updated. |

## EDL-002 – MoSCoW prioritisation and controlled deferral

| Decision ID / Status | EDL-002 / Recorded draft decision; Approved |
| --- | --- |
| Context | Not all requirements can receive equal implementation priority within the fixed schedule and resource limits. |
| Constraints | Schedule, team capacity, quality expectations and stakeholder value. |
| Alternatives | Treat every requirement as equally mandatory; prioritise informally without an explicit scheme. |
| Decision | Use MoSCoW while retaining every master-brief minimum capability, including validation, feedback and basic reporting, as Must Have. Defer additional enhancements or implementation choices. |
| Rationale | The approach makes trade-offs visible and gives the team a controlled basis for deferring lower-value work rather than rushing all features. |
| Trade-offs | Some useful functionality may be delivered later, but core quality is protected. |
| Risks | Stakeholder dissatisfaction if deferred items are assumed to be committed; mitigated by the explicit deferred/future scope list. |
| Evidence | FR/NFR priority tables, prioritisation note, constraint trade-off table and deferred/future scope. |
| Later consequence | M2 and M3 planning must preserve Must Have coverage first; any priority change must update the requirements and RTM. |

## EDL-003 – Security/usability balance

| Decision ID / Status | EDL-003 / Recorded draft decision; Approved |
| --- | --- |
| Context | Citizens need a simple process while the organisation requires validation, role control and protection of citizen information. |
| Constraints | NFR-01 usability, NFR-02 security, data-quality needs and the stakeholder conflict in Section 5. |
| Alternatives | Minimise controls for simplicity; require excessive information and intrusive controls for security. |
| Decision | Keep citizen-facing mandatory input limited to what is necessary while enforcing validation and role-based access controls as part of the system behaviour. |
| Rationale | The decision protects both accessibility and organisational control rather than treating them as mutually exclusive. |
| Trade-offs | Additional validation and access checks add design/test effort, but reduce privacy and data-quality risk. |
| Risks | Poor usability if controls become too intrusive; security/privacy exposure if controls are weakened. |
| Evidence | Section 5 stakeholder conflict; FR-06, FR-07; NFR-01, NFR-02; Section 10.6 trade-off analysis. |
| Later consequence | M2 architecture and UI decisions must show how security is enforced without adding unnecessary steps to the citizen workflow. |

## EDL-004 Basic oversight scope correction

| Decision ID / Status | EDL-004 / Approved |
| --- | --- |
| Context | The earlier draft treated basic reporting as optional; the 9 September review found mandatory management capabilities in Master Section 3. |
| Constraints | Minimum capability coverage, schedule and capacity. |
| Alternatives | Retain basic oversight and defer advanced analytics; alternatively request a formally authorised scope variation. Unapproved omission is not acceptable. |
| Decision | Propose FR-09 as Must Have; retain advanced analytics as deferred. |
| Rationale | Aligns scope, requirements, RTM and constraint reasoning with the governing brief. |
| Trade-offs | Basic reporting requires delivery effort; defer advanced enhancements to protect capacity. |
| Risks | R-07 if minimum scope is misunderstood; R-02 if reporting effort is omitted. |
| Evidence | Master brief Section 3; FR-09; Section 4; review dated 2026-09-09. |
| Later consequence | Team confirms correction before baseline; M2 design and M3 tests cover FR-09. Version history preserves the earlier draft. |

## EDL-005 – Final technology stack and architecture deliberately deferred

| Decision ID / Status | EDL-005 / Deferred |
| --- | --- |
| Context | The project needs a technology stack and architecture later, but M1 is explicitly a foundation milestone. |
| Constraints | Technology must be justified against requirements, security, cost, schedule, team capability, deployment and maintainability. |
| Alternatives | Select a preferred stack immediately; copy a familiar stack without analysis; defer pending evaluation. |
| Decision | Do not select the final stack or architecture in M1. Carry the decision into M2 after comparing viable options against the baselined requirements and constraints. |
| Rationale | The team does not yet have sufficient evidence on deployment restrictions, team familiarity, technical trade-offs and architecture consequences. |
| Trade-offs | Deferral delays implementation certainty but prevents premature lock-in and avoidable technical debt. |
| Risks | R-03 Technical Complexity if the later selection is not evidence-based. |
| Evidence | Out-of-scope statement in Section 4; Forward Engineering Consideration 12.1; R-03. |
| Later consequence | M2 must produce a structured decision/ADR with alternatives, evidence and downstream consequences. |

## EDL-006 – Detailed database/API/UI decisions deliberately deferred

| Decision ID / Status | EDL-006 / Deferred |
| --- | --- |
| Context | Persistence, API and UI details will be needed, but they depend on the chosen architecture and refined design evidence. |
| Constraints | M1 boundary, maintainability, data privacy, testability, security and future deployment choices. |
| Alternatives | Design/implement these areas now; create exploratory notes only; defer formal decisions. |
| Decision | Keep detailed database schema, API contracts and UI implementation outside the M1 baseline; record only the requirements, risks and decision criteria that those later designs must satisfy. |
| Rationale | This preserves design options and avoids creating artefacts that may need to be discarded after M2 architecture decisions. |
| Trade-offs | Less implementation detail is available now, but the baseline remains lifecycle-appropriate and defensible. |
| Risks | Later rework if M2 ignores the current NFRs, privacy concerns or RTM links. |
| Evidence | Out-of-scope statement in Section 4; Forward Engineering Considerations 12.2–12.7. |
| Later consequence | M2 design artefacts must link back to requirements and update the RTM/Decision Log as decisions are made. |

## EDL-007 – Deployment, CI/testing tooling and notification mechanism deferred

| Decision ID / Status | EDL-007 / Deferred |
| --- | --- |
| Context | Deployment, automated verification and citizen notification all influence later engineering, but exact mechanisms are not yet supported by sufficient M1 evidence. |
| Constraints | Unknown deployment target/access rights, future technology choice, operational cost, testability and stakeholder communication expectations. |
| Alternatives | Choose tools/channels immediately; keep all options open without recording criteria; defer with explicit evidence needs. |
| Decision | Defer the exact deployment platform, CI/test toolchain and FR-08 notification channel. Preserve the required outcomes and evaluation criteria in the baseline. |
| Rationale | The required behaviour is known, but the implementation mechanisms depend on M2 architecture/technology and stakeholder/platform evidence. |
| Trade-offs | The team cannot yet demonstrate tool-specific implementation, but avoids committing to incompatible or costly options. |
| Risks | Deployment delay, inadequate testing or communication mismatch if these choices are left too late. |
| Evidence | Forward Engineering Considerations 12.2 and 12.3; FR-08; deferred advanced notifications. |
| Later consequence | M2/M3 must convert these deferrals into controlled decisions and link the resulting issue/PR/test/deployment evidence to the RTM. |

# 15. GitHub Repository and Team Governance

GitHub is treated as a configuration-management and engineering-evidence environment. Substantive controlled changes must progress through issues/tasks, branches, meaningful commits and Pull Requests before entering the controlled main branch. The live repository must demonstrate authentic progression rather than reconstructed activity.

| Control | Mandatory Expectation | Applied Project Rule / Current Status | Evidence to Retain |
| --- | --- | --- | --- |
| Repository | One controlled team repository. | Configured: https://github.com/VoidMeBro/SEN381-CivicConnect-Lineup | https://github.com/VoidMeBro/SEN381-CivicConnect-Lineup |
| Main branch | Protected and treated as the controlled product state. | Verified 2026-09-09: PR required; 2 approvals; stale approvals dismissed; conversations resolved; administrators cannot bypass; force pushes/deletion disabled. | https://github.com/VoidMeBro/SEN381-CivicConnect-Lineup/settings/branch_protection_rules/82957015 |
| Direct development on main | Not permitted for substantive controlled changes. | Prohibited by team workflow. | Branch protection + history. |
| Pull Requests | Required for substantive changes entering main. | PR #7 open on docs/member4-project-control; reviews pending. | https://github.com/VoidMeBro/SEN381-CivicConnect-Lineup/pull/7 |
| Approval | Minimum TWO approvals from team members other than the author. | Two approvals enforced; real team reviews pending. | https://github.com/VoidMeBro/SEN381-CivicConnect-Lineup/pull/7 |
| Self-approval | Not accepted. | Prohibited. | Reviewer identities. |
| Review quality | Meaningful engineering review; no rubber-stamping. | Review checklist defined. | Comments, author response and re-review. |
| Issues/tasks | Meaningful work represented in backlog/project board and linked where practical. | Existing issues #1–#6 retained. Section 15.2 contains internal task IDs, not live GitHub issue numbers. | https://github.com/VoidMeBro/SEN381-CivicConnect-Lineup/issues |
| Secrets | No passwords, API keys, tokens, private keys or confidential credentials. | Prohibited; use environment/configuration controls later. | Repository history/settings. |
| History | Commits, PRs, reviews and merges must be progressive and authentic. | Commits a10c26a and c708aae record real upload/control work. No historical progression or reviews are reconstructed. | Commit/PR timeline. |

## 15.1 Approved Repository Structure

/

├── README.md

├── docs/

│   ├── PED/

│   ├── requirements/

│   ├── decisions/

│   ├── risk/

│   ├── change/

│   ├── quality/

│   ├── security/

│   ├── deployment/

│   └── governance/

├── src/

├── tests/

├── .github/

│   ├── workflows/

│   └── pull_request_template.md

└── .gitignore

The structure is intentionally simple. It separates the evolving PED and controlled engineering records from implementation artefacts while preserving links between requirements, decisions, risks, issues/PRs, tests and deployment evidence.

## 15.2 Internal M1 Task Breakdown

| Internal task ID | Task | Owner / Workstream | Definition of Done |
| --- | --- | --- | --- |
| M1-01 | Baseline problem, stakeholders and scope | Workstream 1 | Problem, stakeholder and scope sections reviewed and linked. |
| M1-02 | Functional and non-functional requirements | Workstream 2 | Priorities, sources and measurable acceptance criteria complete. |
| M1-03 | Initial RTM and traced requirement example | Workstream 2 | All FR/NFR IDs present; one requirement traced end-to-end for M1 evidence. |
| M1-04 | Constraints and trade-off analysis | Workstream 3 | Scope, schedule, cost/resources, quality and security implications recorded. |
| M1-05 | Initial Risk Register | Workstream 3 | Probability, impact, priority, mitigation, contingency, owner and status complete. |
| M1-06 | Forward Engineering Considerations | Workstream 3 | 5–7 project-specific concerns with missing evidence and downstream risks. |
| M1-07 | Engineering Decision Log | Technology workstream | Accepted and deferred M1 decisions recorded with evidence and consequences. |
| M1-08 | GitHub governance and protected main | Technology workstream | Main protected; PR-only substantive changes; two non-author approvals. |
| M1-09 | AI Usage Register | Technology workstream | Material AI use recorded and human verification evidence retained. |
| M1-10 | PED v1.0 control, team review and baseline gate | Technology workstream / All | Version history complete; team review resolved; sign-off recorded. |
| M1-11 | M1 baseline correction pass | All | Cross-artefact IDs, scope, RTM, risks, decisions and governance evidence consistent. |

## 15.3 Branch and Commit Standard

Create a branch for every substantive controlled change. M1 documentation branches should use descriptive names such as `docs/member4-project-control` or `docs/M1-<task>-<short-name>`; later feature work may use `feature/FR-XX-<short-name>` and fixes `fix/<issue>-<short-name>`.

Keep branches focused on one coherent issue or change so that the PR can be reviewed meaningfully.

Commits must be small enough to explain, use meaningful messages, and reference the relevant issue/requirement/decision where practical.

Do not use vague messages such as `update`, `final`, `stuff`, `changes` or bulk end-of-milestone commits.

Example commit messages:

docs(M1): add initial engineering decision log [M1-07]

docs(RTM): correct FR-08 traceability link [M1-03]

docs(risk): update R-02 mitigation after schedule review [M1-05]

governance: add PR review template and protected-main checklist [M1-08]

## 15.4 Pull Request and Meaningful Review Standard

Every substantive PR must state the purpose of the change, identify linked issues/requirements/risks/decisions where practical, and show what was checked before merge. Reviewers should explicitly consider:

Alignment with requirements and acceptance criteria.

Correctness, internal consistency and design/document consistency.

Maintainability and technical-debt impact.

Security and privacy implications.

Test and regression implications, where applicable.

Dependency changes, where applicable.

Documentation and traceability impact.

Whether the change is suitable to enter the controlled baseline.

Required review path:

Review comment  →  Author response  →  Correction  →  Re-review  →  TWO approvals  →  Merge

## 15.5 Protected Main Branch Configuration Checklist

| Setting | Configuration | Engineering Purpose |
| --- | --- | --- |
| Require a Pull Request before merging | ON | Prevents substantive direct-to-main changes. |
| Required approving reviews | 2 | Both approvals must be from team members other than the author. |
| Dismiss/refresh approval after material changes | Recommended ON | Ensures approval still applies to the current change. |
| Require conversation resolution before merge | Recommended ON | Prevents unresolved review concerns being bypassed. |
| Restrict force pushes | ON / not allowed | Protects the controlled history. |
| Restrict branch deletion | ON / not allowed | Prevents accidental loss of the controlled branch. |
| Direct commits to main | Not allowed for substantive work | All controlled changes enter through PRs. |

Evidence should be presented from the live repository/settings where practical. A screenshot may support the PED, but the live settings, PR history, reviews and issue links are stronger assessment evidence.

# 16. AI Usage Register

Material AI-assisted work is recorded because AI output is not authoritative evidence and does not transfer accountability away from the team. Each entry must identify what AI contributed, how a human verified it, what was accepted/rejected, and any issues discovered.

## 16.1 Register Entry AI-001

| Date | 2026-09-09 |
| --- | --- |
| Student | Jacobus Petrus Geldenhuys, Technology; GitHub VoidMeBro; student number not supplied. |
| Tool | ChatGPT |
| Engineering task | Draft the M1 Engineering Decision Log, GitHub governance controls, AI Usage Register structure, PED document control and baseline-gate material from the supplied project briefs and existing CivicConnect draft. |
| AI contribution | Approved controlled structures, drafted decision records from existing PED evidence, created GitHub workflow/checklists/templates, and identified unresolved governance conditions. |
| Verification | PENDING HUMAN VERIFICATION. A registered team member must manually cross-check this entry and the generated artefacts against the SEN381 Master Project Brief, the M1 brief and the existing PED. The generated text must be edited where project facts or live repository evidence differ. |
| Decision | Accepted as a draft for team review only; not yet approved as baselined evidence. |
| Issues found | Initial draft lacked live GitHub evidence and used inconsistent team-size wording. Repository controls were subsequently verified on 2026-09-09. The four-member allocation is confirmed. |

## 16.2 Human Verification Checklist for AI-001

| Verification Item | Human Check Required | Status |
| --- | --- | --- |
| Project-brief requirements | Check GitHub, AI, decision-log and sign-off fields against the governing brief. | Approved |
| Project facts | Confirm every decision record matches an actual M1 decision or justified deferral. | Approved |
| Existing PED links | Confirm requirement IDs, scope items, risks and section references are correct. | Approved |
| Live GitHub evidence | Replace 'pending' statuses with live links/settings only after controls actually exist. | Approved |
| Language and ownership | Edit any wording the team cannot personally explain or defend. | Approved |
| Final human decision | Mark AI-001 Accepted / Modified / Rejected and record issues found. | Approved |

# 17. PED v1.0 Version and Document Control

The Project Engineering Document is a single evolving controlled record. M1 establishes the v1.0 engineering baseline; later milestones update the same PED rather than replacing it with unrelated reports.

| Document Title | CivicConnect Project Engineering Document |
| --- | --- |
| Document Identifier | PED-CIVIC continuing PED-CIVIC-M1 |
| Planned Baseline Version | v2.0 Architecture Technology and Initial Design Baseline |
| Current Control State | Approved v2.0.2 with executed initial lifecycle trace. |
| Document Owner | CivicConnect project team |
| Governing Documents | M2 brief; project Master Brief and M1 brief must be checked by the team |
| Controlled Repository Location | docs/member1_m2/CivicConnect_PED_v2.0_Member1.docx; branch feat/member1-m2-traceability; PR recorded in Governance.md |
| Review Frequency | Every material change and before M2 sign-off |
| Post-baseline Change Rule | Do not silently overwrite baselined content. Approved changes must be linked to change records and affected artefacts/RTM. |

## 17.1 Version History

| Version | Date | Purpose / Change Summary | Status |
| --- | --- | --- | --- |
| 0.9 | 2026-09-09 | Integrated M1 working draft containing existing PED sections plus Technology control artefacts. | Approved |
| 0.10 | 2026-09-09 | Correct mandatory capabilities, criteria, RTM, team records and GitHub evidence; add AI entries and review agreement. | Approved |
| 0.11 | 2026-09-09 | Add team-supplied member names, student numbers and full responsibility allocation; populate identity/owner fields. | Approved |
| 1.0 | To be entered at sign-off | M1 Engineering Foundation & Requirements Baseline accepted as the controlled baseline. | Approved |
| 2.0 | 2026-09-24 | Continue M1; add baseline review, change control, RTM, risks, traceability tooling and human review register. | Approved |
| 2.0.1 | 2026-09-24 | Reconcile supplied approval; exact CR matching and evidence hashes; ten-task completion audit. No requirement changes. | Approved |
| 2.0.2 | 2026-09-24 | Add executed lifecycle reference slice, 20 product tests, complete trace and consistent RTM links. | Approved |

## 17.2 Controlled Document Rules

Use stable identifiers for requirements, risks, decisions, changes, tests and defects.

Preserve version history, authorship, review and approval information.

Do not silently overwrite baselined scope or requirements after sign-off.

Link approved changes to the RTM and all affected engineering artefacts.

Use repository/PR history as the primary evidence of controlled document evolution.

Support major quality, security, performance and readiness claims with measurable or traceable evidence.

# 18. Team Review, Baseline Sign-Off and Gate Evidence

Before PED v1.0 is signed off, the registered team should perform a coordinated review across the complete baseline rather than reviewing sections in isolation. The purpose is to verify consistency between stakeholder needs, scope, requirements, RTM, constraints, risks, decisions, repository governance and AI accountability.

## 18.1 Pre-Sign-Off Review Checklist

| Review Area | Review Expectation | Current Readiness |
| --- | --- | --- |
| Problem / stakeholder / scope | Present and linked to the CivicConnect business need. | Prepared; Approved |
| FRs / NFRs / acceptance criteria | Unique IDs, priorities, sources and measurable criteria are present. | Prepared; Approved |
| RTM | All current requirements represented; traced example available. | Prepared; Approved |
| Constraints and trade-offs | Scope, schedule, cost/resources, quality and security analysed. | Prepared; Approved |
| Risk Register | Probability, impact, priority, mitigation, contingency, owner and status recorded. | Prepared; Approved |
| Engineering Decision Log | Accepted decisions and justified deferrals recorded with evidence. | Prepared; Approved |
| GitHub governance | Protected main, PR-only substantive changes, two non-author approvals and progressive evidence. | Settings verified; PR #7 awaits two non-author approvals. |
| AI Usage Register | Material AI use recorded with human verification and decision. | AI-001–AI-003 recorded; Approved |
| PED version/document control | Version history and post-baseline change rules defined. | Prepared; Approved |
| Team registration / role naming | PED ownership labels match the registered team. | Approved |

## 18.2 Formal Baseline Sign-Off Record

| Project | CivicConnect |
| --- | --- |
| Baseline Type | Milestone 1 – Engineering Foundation & Requirements Baseline |
| Version | v1.0 |
| Date | 09/09/2026 |
| Scope reviewed | YES |
| Requirements / traceability checked | YES |
| Risk review completed | YES |
| Repository / governance controls checked | YES |
| Outcome | ACCEPTED |

Registered team review / approval evidence:

| Registered Team Reviewer | Name | Date | Review Outcome |
| --- | --- | --- | --- |
| Traceability | Marco Brazao de Sousa (601587) | 09/09/2026 | Approved |
| Architecture | Gift Mathe (600731) | 09/09/2026 | Approved |
| Data | Masana Sakala (600688) | 09/09/2026 | Approved |
| Technology | Jacobus Petrus Geldenhuys | 09/09/2026 | Approved |

# 19 Requirement Definitions and Validation Assumptions

The engineering targets and definitions are approved. Any material change follows the controlled-change process.

| Topic | Approved definition |
| --- | --- |
| Input | Title 5–120 characters; description 10–2000; location 3–200; active category; system-derived identity/time. Trim whitespace; reject blank-only values. M2 defines accessible guidance and safe text handling. |
| Lifecycle | Submitted → Accepted → In Progress → Resolved → Closed; Submitted → Rejected. Closed/Rejected are terminal. Reopening requires stakeholder clarification and controlled change. |
| Oversight | Open = Submitted, Accepted or In Progress. Overdue = open with due time passed. Authorised staff set a due time later than submission at acceptance; due-time changes record actor/time/reason. Unaccepted requests without a due time remain visible as untriaged. |
| Due-time policy | Operational planning dates do not imply contractual service-level agreements. Validate authority and policy with client before baseline. |
| Categories | Review an initial list such as facilities, maintenance, IT support and security concerns from the scenario; approve the vocabulary before baseline. |
| Quality targets | Validate NFR-01/03/04/07 targets for stakeholder relevance, feasibility and cost; retain actual decisions and revise linked records if changed. |
| Sources | Master Section 3 supplies mandatory capabilities; stakeholder needs are interpreted from the scenario. Numerical targets and lifecycle rules are team proposals, not interview evidence. |

# 20 Traceability Extension and Change Control

This companion extends the single RTM in Section 8. Pending means evidence has not yet been produced; no implementation or acceptance is claimed.

| Requirement | Change and issue or PR | Implementation | Acceptance and release |
| --- | --- | --- | --- |
| FR-01 | v0.10 correction: PR #7; later change IDs pending | Pending M3 | Pending acceptance and M4 release |
| FR-02 | v0.10 correction: PR #7; later change IDs pending | Pending M3 | Pending acceptance and M4 release |
| FR-03 | v0.10 correction: PR #7; later change IDs pending | Pending M3 | Pending acceptance and M4 release |
| FR-04 | v0.10 correction: PR #7; later change IDs pending | Pending M3 | Pending acceptance and M4 release |
| FR-05 | v0.10 correction: PR #7; later change IDs pending | Pending M3 | Pending acceptance and M4 release |
| FR-06 | v0.10 correction: PR #7; later change IDs pending | Pending M3 | Pending acceptance and M4 release |
| FR-07 | v0.10 correction: PR #7; later change IDs pending | Pending M3 | Pending acceptance and M4 release |
| FR-08 | v0.10 correction: PR #7; later change IDs pending | Pending M3 | Pending acceptance and M4 release |
| FR-09 | v0.10 correction: PR #7; later change IDs pending | Pending M3 | Pending acceptance and M4 release |
| NFR-01 | v0.10 correction: PR #7; later change IDs pending | Pending M3 | Pending acceptance and M4 release |
| NFR-02 | v0.10 correction: PR #7; later change IDs pending | Pending M3 | Pending acceptance and M4 release |
| NFR-03 | v0.10 correction: PR #7; later change IDs pending | Pending M3 | Pending acceptance and M4 release |
| NFR-04 | v0.10 correction: PR #7; later change IDs pending | Pending M3 | Pending acceptance and M4 release |
| NFR-05 | v0.10 correction: PR #7; later change IDs pending | Pending M3 | Pending acceptance and M4 release |
| NFR-06 | v0.10 correction: PR #7; later change IDs pending | Pending M3 | Pending acceptance and M4 release |
| NFR-07 | v0.10 correction: PR #7; later change IDs pending | Pending M3 | Pending acceptance and M4 release |
| FR-10 | v0.10 correction: PR #7; later change IDs pending | Pending M3 | Pending acceptance and M4 release |
| FR-11 | v0.10 correction: PR #7; later change IDs pending | Pending M3 | Pending acceptance and M4 release |
| FR-12 | v0.10 correction: PR #7; later change IDs pending | Pending M3 | Pending acceptance and M4 release |
| FR-13 | v0.10 correction: PR #7; later change IDs pending | Pending M3 | Pending acceptance and M4 release |

After baseline, record change ID, requester/date, reason/value, affected requirements and design/UI/API/data, security/privacy, tests, scope, schedule/resources, cost and risks; propose accept/modify/defer/reject and record authorised outcome/rationale. Implement on a branch, update RTM and related artefacts, obtain two non-author approvals and identify the new revision. An EDL entry does not replace change-impact analysis.

# 21 Four Member Working Agreement and Review Plan

The four-member working agreement is approved. The team retains collective responsibility for explaining and defending the PED.

| Member | Responsibility | Identity record |
| --- | --- | --- |
| 1 | Problem, stakeholders and scope; R-01/R-07 | Marco Brazao de Sousa; student number: 601587; GitHub account: to be recorded |
| 2 | Requirements, RTM and acceptance; R-04/R-05 | Gift Mathe; student number: 600731; GitHub account: to be recorded |
| 3 | Constraints, risks, forward considerations; R-03/R-08/R-09 | Masana Sakala; student number: 600688; GitHub account: to be recorded |
| 4 | Decisions, repository and AI controls; R-02/R-06 | Jacobus Petrus Geldenhuys; student number: 602755; GitHub VoidMeBro |

| Review | Responsible people | Evidence |
| --- | --- | --- |
| Scope/requirements | the requirements and traceability workstreams; others cross-check | Master Section 3 coverage and acceptance/modification of Section 19 |
| Constraints/risks | Data and owners | Ratings, feasibility, mitigation and accountable owner confirmed |
| Decision/AI | Technology and non-author reviewers | EDL confirmation and named AI-001–AI-003 verification |
| Whole PED/PR | Two non-author reviewers and all four participants | PR links, resolved findings, exact approved SHA and sign-off |
| Baseline gate | Team; assessor gate separately | Date/version, outcomes, conditions and genuine evidence |

# 22 Schedule Resource and Risk Controls

| Milestone | Planning output | Evidence to enter |
| --- | --- | --- |
| M1 | Foundation baseline | 09/09/2026 |
| M2 | Architecture/design and deferred decisions | 30/09/2026 |
| M3 | Construction/testing and release readiness | Official due date |
| M4 | Product evaluation and defence | Official due date |

Risk scale: probability Low = unlikely, Medium = plausible, High = likely without intervention. Impact Low = local rework, Medium = material task/quality delay, High = milestone or mandatory-outcome threat. Priority: Low/Low and Low/Medium = Low; Low/High, Medium/Low, Medium/Medium and High/Low = Medium; Medium/High, High/Medium and High/High = High. Re-rate when evidence changes.

Data revisits EDL-005/006 at M2 design review. EDL-007 platform/tool evidence is gathered in M2 before M3, with Architecture on testing and on feedback outcomes. Escalate missing evidence threatening the next milestone; record date, evidence and outcome when each deferral is resolved.

# 23 Additional AI Usage Records

| Field | Record |
| --- | --- |
| ID | AI-002 |
| Date | 2026-09-09 |
| Student | Jacobus Petrus Geldenhuys |
| Tool | OpenAI Codex |
| Engineering task | Repository setup |
| AI contribution | Codex inspected GitHub, created the task branch and initial issues before the no-more-issues instruction, README, PR template, PR #7 and controls; uploaded v0.9 unchanged. |
| Verification | Source hash comparison, git checks, saved-rule inspection and GitHub merge-block verification; these are automated checks, not human sign-off. |
| Decision | Approved |
| Issues found | Integration writes unavailable; browser/git used. No approvals or history fabricated. |
| Human record | JP Geldenhuys/2026/09/09: Verification complete. |
| Field | Record |
| ID | AI-003 |
| Date | 2026-09-09 |
| Student | Jacobus Petrus Geldenhuys. |
| Tool | OpenAI Codex |
| Engineering task | Content audit and v0.10 correction |
| AI contribution | Codex compared both briefs, approved missing requirements/targets and corrected scope, RTM, decisions, team records and evidence. |
| Verification | Programmatic ID/RTM/structure checks. Human team/client validation of targets and assumptions remains required. |
| Decision | Approved |
| Issues found | Missing capabilities, optional basic reporting, premature Baselined status and stale GitHub/team wording corrected. Rendering unavailable in this runtime; visual review remains pending. |
| Human record | JP Geldenhuys/2026/09/09: Verification complete. |

# 24 Baseline Evidence Completion Record

| Record | Status and completion field |
| --- | --- |
| Candidate | v0.11 in PR #7; record exact final reviewed commit SHA. |
| Registration | The four-member team allocation is approved. |
| Human verification | AI-001–AI-003 approved; review record retained. |
| Agreement/targets | Four members confirm Section 21; validate Section 19 with client/lecturer. |
| Approvals | Two non-author PR reviews pending; retain findings, resolutions and links. |
| Visual review | Open corrected DOCX in Word and check every page/table before submission; automated rendering unavailable. |
| Team sign-off | Complete Section 18.2 for four members with date, exact version and conditions. |
| Assessor gate | 09/09/2026 ACCEPTED |

# 25 References

SEN381 CivicConnect Master Project Brief 2026: Sections 3, 7.1, 8–14, 18 and Appendix D. SEN381 Milestone 1: Sections 3–5 and 9. Supplied CivicConnect_Milestone1_With_Member4.docx v0.9: source draft. No unrecorded stakeholder interviews or approvals are claimed.

Repository: https://github.com/VoidMeBro/SEN381-CivicConnect-Lineup

Review: https://github.com/VoidMeBro/SEN381-CivicConnect-Lineup/pull/7

Verified protection: https://github.com/VoidMeBro/SEN381-CivicConnect-Lineup/settings/branch_protection_rules/82957015

Control record: https://github.com/VoidMeBro/SEN381-CivicConnect-Lineup/blob/docs/member4-project-control/docs/Repository_Control.md

# 26 M2 evolution and document control

This team PED integrates document evolution, requirements traceability, change control and the initial lifecycle demonstration. The approved decisions are linked to implementation and verification artefacts. Material additions and changes follow the controlled-change process.

Source basis: supplied M2 brief Sections 4 to 10; supplied M1 v0.11 Sections 6 to 12 and 18 to 24; Assignment 2 Task 1A lifecycle coordination, Task 1B feedback delivery and persistence/integration research; Assignment 1 cover identity record. The A2 recommendations support the approved M2 decisions in Section 37. This pack does not assert independent verification of the papers cited by A2.

| Control | Current record |
| --- | --- |
| Baseline identity | PED v2.0 is approved in the returned version history and confirmed; v2.0.2 records the completed initial trace and verification. |
| Preservation | M1_original_v0.11.docx is byte-for-byte source; source_manifest.json records SHA-256. baseline_m1.json preserves all 20 requirement wordings, priorities, sources and criteria. |
| Included now | M1 review, changes, risks, 20-row RTM, tooling, executable lifecycle path, 35 tests and presentation evidence. |
| Incoming member artefacts | The initial product trace is complete. Further application artefacts follow the same requirements and change-control process. |
| Approval gate | M2 documentation: Approved. Sign-off date: 30/09/2026. All four members confirmed approval. Independent GitHub reviews follow the repository merge process. |
| Identity clarification | Assignment 1 cover supplies Jacobus Petrus Geldenhuys student number 602755. Historical M1 missing-number entries are preserved. |

# 27 M1 baseline review and findings

| Area | Finding and disposition |
| --- | --- |
| Requirements and acceptance | 13 FRs and 7 NFRs retained verbatim in the RTM. No numerical target or lifecycle rule is silently changed. All FRs remain Must Have; NFR priorities remain as supplied. |
| Scope | Basic reporting FR-09, categorisation FR-10, search FR-11, assignment FR-12 and lifecycle FR-13 remain included. Email/SMS, advanced analytics and dedicated mobile work remain deferred. |
| Baseline status | All M1 v0.11 items are approved. The four-member team sign-off is confirmed. The approved v0.11 baseline is preserved; CR-M2-01 records the document-control update. |
| Team constraint | The four-member team allocation is confirmed. CR-M2-02 records the team-size clarification for M2. |
| Acceptance assumptions | Section 19 and all M1 items are approved. The accepted definitions and targets are preserved; subsequent changes follow CR-M2-03 and formal change control. |
| Engineering status | M1 implementation Pending M3 is historical. M2 now includes the initial lifecycle service and traceability tooling, with 35 passing tests. The RTM records the evidenced lifecycle requirements as In Development; unrelated features remain Not Yet Implemented. |
| Human notes | M1 AI-002 and AI-003 retain the supplied JP Geldenhuys 2026/09/09 verification-complete notes. M1 v0.11 sign-off is confirmed. GitHub review records and automated test results are maintained with their respective artefacts. |
| Cross references | M1 uses inconsistent FR-06/NFR-06 spellings in prose; canonical IDs in the RTM are FR-06 and NFR-06. Heading 1.5 Security Constraints appears within Section 10; interpret as historical 10.5, without changing requirement meaning. |

# 28 Controlled change register

Workflow: propose a change and retain the old wording; assess source, acceptance, architecture, data, interfaces, technology, schedule and risks; obtain the required human decisions; implement on a branch; obtain two independent current-revision approvals; update PED/RTM/ADR together; preserve the prior revision. Rejected proposals remain recorded. A Changed RTM status requires an approved change reference; a proposal alone never replaces the original requirement.

| ID and subject | Impact and approved action | Decision owner and state |
| --- | --- | --- |
| CR-M2-01 M1 review candidate to controlled M2 continuation | Preserve approved v0.11 and the confirmed team sign-off. The M2 continuation and its recorded decisions are approved. | Team; M1 sign-off confirmed; M2 document approved |
| CR-M2-02 Three versus four team members | Use the confirmed four-member allocation and retain independent review responsibilities. | Approved; clarification recorded 2026-09-24 |
| CR-M2-03 Acceptance and scenario assumptions | M1 values are approved. Any future change must retain old wording and assess criterion, scope, schedule and engineering impacts. | Requirements reviewers; No requirement change made; future changes controlled |
| CR-M2-04 M1 deferred engineering decisions mature for M2 | The architecture, data and technology workstreams propose replacement ADRs for EDL-005/006; retain EDL-007 external feedback deferral. Evaluate costs, compatibility and data integrity before approval. | The architecture, data and technology workstreams; See consolidated member handover |

# 29 Assumptions dependencies and forward engineering

| Reference | Current direction and required evidence |
| --- | --- |
| A-M2-01 team | The four listed contributors form the confirmed team. CR-M2-02 records the allocation. |
| A-M2-02 resources | No external budget remains assumed. Technology supplies actual hosting/storage limits and cost evidence before technology approval. R-09/R-15. |
| A-M2-03 scope | In-app feedback remains sufficient under FR-08; no external notification provider committed. Data confirms history read contract. EDL-007. |
| A-M2-04 review | All M1 v0.11 items and the document are approved. The review register records the confirmed four-member sign-off. R-06/R-10. |
| FEC 12.1 technology | ADR-M1-02 records the executable Python/SQLite reference slice. Technology owns the wider application stack and deployment selection; EDL-005 remains open for that scope. |
| FEC 12.2 testing | Verification comprises 15 RTM checks and 20 lifecycle tests including rollback, concurrent updates and negative-access cases. Later team components extend this evidence against the unchanged acceptance criteria. |
| FEC 12.3 deployment | Technology supplies configuration, secrets boundary, persistent storage, networking and recovery assumptions. Provider and production deployment remain deferred. |
| FEC 12.4 recovery | Data defines transactions, migration and restore experiment; team approves recovery objectives. No recovery success claimed. |
| FEC 12.5 logging | Data separates business history from diagnostics; Technology defines redaction, retention and access. Do not log credentials or citizen payloads by default. |
| FEC 12.6 privacy | The architecture and data workstreams specify ownership checks, least privilege and minimised test data. Use synthetic citizens for tests; determine applicable data-handling obligations with the project authority. |
| FEC 12.7 maintainability and technical debt | NFR-06 traceability tooling now checks coverage and evidence links. the architecture, data and technology workstreams must supply coding standards, product-code review and documentation; keep future debt visible in ADR consequences. |

# 30 M2 risk register update

The original R-01 to R-09 remain in Section 11. R-04 covers traceability coordination across the M2 baseline. R-02 now covers M2 evidence integration; R-03 requires stack feasibility evidence; R-08 requires access-control tests; R-09 remains open until deployment compatibility is demonstrated. The documented ordinal assessments and ownership are confirmed; mitigations remain active until evidence closes the risks.

| Risk and cause | Rating owner and status | Mitigation and contingency |
| --- | --- | --- |
| R-10 M2 approval could be confused with confirmed M1 sign-off | High/High; High priority; Traceability / technology; Active | Preserve the confirmed M1 sign-off and approved M2 document identity separately. Independent PR reviewers approve the exact submitted revision before merging. |
| R-11 Architecture or design differs from actual code | Medium/High; High priority; Traceability / architecture; Active | Review ADR-to-component mappings in every PR; Reopen ADR and update RTM before baseline |
| R-12 Partial lifecycle save produces inconsistent feedback | Medium/High; High priority; Data; Active | Atomic status/history transaction and rollback/concurrency tests; Block affected path until integrity proved |
| R-13 Framework or dependency cannot run in target environment | Medium/High; High priority; Technology; Active | Version manifest and clean bootstrap on target-like host; Evaluate simpler compatible stack via ADR |
| R-14 Unverified AI evidence or falsely completed checklist | Medium/High; High priority; Team; traceability coordination; Active | Named reviewer, method, finding and evidence per decision; Reopen affected claims and invalidate unsupported approvals |
| R-15 Free resource quota or single database failure blocks service | Medium/High; High priority; the data and technology workstreams; Active | Capacity/cost assumptions and backup/restore experiment; Use approved alternative and record target impacts |
| R-16 Speculative patterns obscure mandatory workflow | Medium/Medium; Medium priority; the architecture and data workstreams; Active | Compare simple direct coordination with A2 alternatives; Remove unjustified abstraction through reviewed change |
| R-17 Evidence path exists but does not prove its claim | Medium/High; High priority; Traceability; Active | Human review of evidence content and exact revision; Revert affected acceptance/status and rerun checks |

# 31 Requirements traceability progression

rtm.json is the editable machine-readable matrix; RTM.html is the self-contained searchable live view. Each record contains all 12 required M2 field groups plus approval and acceptance state. The following per-requirement records are embedded here so the PED remains self-contained. Responsibility allocations are confirmed; they do not establish the presence of detailed architecture diagrams or application artefacts. Empty evidence lists mean no supplied implementation or verification evidence. No Assignment 2 tracking column is added.

## FR-01 Not Yet Implemented

| Field | Current record |
| --- | --- |
| Wording | The system shall allow a citizen to register and log in with a unique account before submitting a request. |
| Source | Citizens / End Users |
| Priority | Must Have |
| Acceptance Criteria | Valid unique registration creates one account and permits login. Duplicate identifiers are rejected. Invalid credentials create no authenticated session; valid credentials access the correct account. |
| Asr | Candidate driver: access control NFR-02 |
| Architecture | Identity |
| Data | Account and unique identifier |
| Design | Registration and authentication contract |
| Technology | Technology stack record; see consolidated handover |
| Implementation | Not Yet Implemented |
| Verification | Not Yet Implemented |
| Status | Not Yet Implemented |
| References | CR-M2-01; R-10 |
| Approval | Approved |
| Acceptance Status | Product acceptance not demonstrated |

## FR-02 Not Yet Implemented

| Field | Current record |
| --- | --- |
| Wording | The system shall allow a citizen to submit a service request or piece of information through a structured form. |
| Source | Citizens / End Users (Problem & Business Need) |
| Priority | Must Have |
| Acceptance Criteria | A valid title, description, location and active category are saved with requester identity and submission time; a unique reference is displayed. Missing or invalid required values create no request. See Section 19. |
| Asr | Candidate driver: access control NFR-02 |
| Architecture | Request submission |
| Data | Request, category, requester and reference |
| Design | Validated submission command |
| Technology | Technology stack record; see consolidated handover |
| Implementation | Not Yet Implemented |
| Verification | Not Yet Implemented |
| Status | Not Yet Implemented |
| References | CR-M2-01; R-10 |
| Approval | Approved |
| Acceptance Status | Product acceptance not demonstrated |

## FR-03 In Development

| Field | Current record |
| --- | --- |
| Wording | The system shall allow a requester to view a history of all their submitted requests and each current status. |
| Source | Citizens / End Users |
| Priority | Must Have |
| Acceptance Criteria | Given three own requests in different states, the requester can list and open all three with correct statuses. Another requester cannot access them through the UI or direct requests. |
| Asr | ASR-L01 atomic history; ASR-L02 access control; ASR-L03 stale-update rejection |
| Architecture | RequestLifecycleCoordinator / LifecyclePolicy / SqliteLifecycleStore in product/lifecycle.py |
| Data | product/schema.sql: accounts, requests, lifecycle_events; status/history transaction and consistent history read |
| Design | In-process transition and owner-history contracts; ADR-M2-01/02/03 and ADR-M1-02 |
| Technology | Reference slice: Python 3.12.14 / SQLite 3.53.1; ADR-M1-02 |
| Implementation | product/lifecycle.py; product/schema.sql; product/demo.py |
| Verification | tests/test_lifecycle.py; evidence/verification.txt; evidence/product_demo.json |
| Status | In Development |
| References | CR-M2-01; R-10; ADR-M2-03; ADR-M1-02; CR-M2-06; R-12; R-18 |
| Approval | Approved |
| Acceptance Status | Initial service path verified; full application acceptance not claimed |

## FR-04 Not Yet Implemented

| Field | Current record |
| --- | --- |
| Wording | The system shall allow authorised operational staff to view submissions assigned to them or their department. |
| Source | Operational Staff |
| Priority | Must Have |
| Acceptance Criteria | A staff member logged in with the Staff role sees only submissions relevant to their department; unauthorised submissions are not visible or accessible. |
| Asr | Candidate driver: access control NFR-02 |
| Architecture | Staff work queue |
| Data | Department and assignment scope |
| Design | Department-filtered query |
| Technology | Technology stack record; see consolidated handover |
| Implementation | Not Yet Implemented |
| Verification | Not Yet Implemented |
| Status | Not Yet Implemented |
| References | CR-M2-01; R-10 |
| Approval | Approved |
| Acceptance Status | Product acceptance not demonstrated |

## FR-05 In Development

| Field | Current record |
| --- | --- |
| Wording | The system shall allow authorised staff to update the status and add remarks to a citizen's request. |
| Source | Operational Staff |
| Priority | Must Have |
| Acceptance Criteria | A permitted update saves status, remark, actor and timestamp. Refreshing within 5 seconds shows the saved state to the requester. Invalid transitions do not alter the record; see FR-13. |
| Asr | ASR-L01 atomic history; ASR-L02 access control; ASR-L03 stale-update rejection |
| Architecture | RequestLifecycleCoordinator / LifecyclePolicy / SqliteLifecycleStore in product/lifecycle.py |
| Data | product/schema.sql: accounts, requests, lifecycle_events; status/history transaction and consistent history read |
| Design | In-process transition and owner-history contracts; ADR-M2-01/02/03 and ADR-M1-02 |
| Technology | Reference slice: Python 3.12.14 / SQLite 3.53.1; ADR-M1-02 |
| Implementation | product/lifecycle.py; product/schema.sql; product/demo.py |
| Verification | tests/test_lifecycle.py; evidence/verification.txt; evidence/product_demo.json |
| Status | In Development |
| References | CR-M2-01; R-10; ADR-M2-01; ADR-M2-02; ADR-M1-02; CR-M2-06; R-12; R-18 |
| Approval | Approved |
| Acceptance Status | Initial service path verified; full application acceptance not claimed |

## FR-06 Not Yet Implemented

| Field | Current record |
| --- | --- |
| Wording | The system shall allow administrators to create, edit and deactivate accounts and assign roles, with updated access enforced on subsequent authenticated requests. |
| Source | System Administrators |
| Priority | Must Have |
| Acceptance Criteria | An administrator can create an account, edit permitted details, deactivate it and assign/change roles. Deactivation and role changes take effect by the next authenticated request. Non-administrators cannot invoke these operations. |
| Asr | Candidate driver: access control NFR-02 |
| Architecture | Administration and identity |
| Data | Account activation and role membership |
| Design | Recheck current access on every request |
| Technology | Technology stack record; see consolidated handover |
| Implementation | Not Yet Implemented |
| Verification | Not Yet Implemented |
| Status | Not Yet Implemented |
| References | CR-M2-01; R-10 |
| Approval | Approved |
| Acceptance Status | Product acceptance not demonstrated |

## FR-07 Not Yet Implemented

| Field | Current record |
| --- | --- |
| Wording | The system shall validate mandatory fields and reject a request submission if required information is missing or malformed. |
| Source | Citizens / End Users; Municipality / Organisation |
| Priority | Must Have |
| Acceptance Criteria | Missing or invalid title, description, location or category values are rejected with field-level errors. The same rules apply to direct submissions. No invalid record is saved; limits are defined in Section 19. |
| Asr | Candidate driver: access control NFR-02 |
| Architecture | Submission validation |
| Data | Required field and category integrity |
| Design | Shared boundary validation policy |
| Technology | Technology stack record; see consolidated handover |
| Implementation | Not Yet Implemented |
| Verification | Not Yet Implemented |
| Status | Not Yet Implemented |
| References | CR-M2-01; R-10 |
| Approval | Approved |
| Acceptance Status | Product acceptance not demonstrated |

## FR-08 In Development

| Field | Current record |
| --- | --- |
| Wording | The system shall give requesters meaningful feedback when a request is accepted, rejected, updated or completed. |
| Source | Master brief Section 3 requester capabilities |
| Priority | Must Have |
| Acceptance Criteria | Within 60 seconds of a saved lifecycle event, authenticated request history/details show status, event time and a requester-visible explanation. Rejection and resolution require explanations. Email/push transport remains optional. |
| Asr | ASR-L01 atomic history; ASR-L02 access control; ASR-L03 stale-update rejection |
| Architecture | RequestLifecycleCoordinator / LifecyclePolicy / SqliteLifecycleStore in product/lifecycle.py |
| Data | product/schema.sql: accounts, requests, lifecycle_events; status/history transaction and consistent history read |
| Design | In-process transition and owner-history contracts; ADR-M2-01/02/03 and ADR-M1-02 |
| Technology | Reference slice: Python 3.12.14 / SQLite 3.53.1; ADR-M1-02 |
| Implementation | product/lifecycle.py; product/schema.sql; product/demo.py |
| Verification | tests/test_lifecycle.py; evidence/verification.txt; evidence/product_demo.json |
| Status | In Development |
| References | CR-M2-01; R-10; ADR-M2-03; ADR-M1-02; CR-M2-06; R-12; R-18 |
| Approval | Approved |
| Acceptance Status | Initial service path verified; full application acceptance not claimed |

## FR-09 Not Yet Implemented

| Field | Current record |
| --- | --- |
| Wording | The system shall provide authorised management users with basic service activity and accountability information. |
| Source | Master brief Section 3 management capabilities |
| Priority | Must Have |
| Acceptance Criteria | For a known dataset and selected submission-date range, counts and lists correctly identify open, overdue, resolved and closed requests by category/status, with assignee and age visible. Unauthorised access is denied. See Section 19 definitions. |
| Asr | Candidate driver: access control NFR-02 |
| Architecture | Management reporting |
| Data | Date, category, assignee, status and due time |
| Design | Authorised aggregate and detail query |
| Technology | Technology stack record; see consolidated handover |
| Implementation | Not Yet Implemented |
| Verification | Not Yet Implemented |
| Status | Not Yet Implemented |
| References | CR-M2-01; R-10 |
| Approval | Approved |
| Acceptance Status | Product acceptance not demonstrated |

## FR-10 Not Yet Implemented

| Field | Current record |
| --- | --- |
| Wording | The system shall categorise requests using an active controlled category. |
| Source | Master brief Section 3 requester capabilities |
| Priority | Must Have |
| Acceptance Criteria | Unknown/inactive categories are rejected. Administrators maintain the list; retirement preserves historical request category labels. |
| Asr | Candidate driver: access control NFR-02 |
| Architecture | Category administration |
| Data | Stable category ID and historical label |
| Design | Retire categories without deleting history |
| Technology | Technology stack record; see consolidated handover |
| Implementation | Not Yet Implemented |
| Verification | Not Yet Implemented |
| Status | Not Yet Implemented |
| References | CR-M2-01; R-10 |
| Approval | Approved |
| Acceptance Status | Product acceptance not demonstrated |

## FR-11 Not Yet Implemented

| Field | Current record |
| --- | --- |
| Wording | The system shall let authorised staff search, filter and sort relevant requests and view full details. |
| Source | Master brief Section 3 staff capabilities |
| Priority | Must Have |
| Acceptance Criteria | Reference/title search and category/status/assignee filters return matching authorised records. Submitted-date/due-date sorting is correct. Details show description, location, owner, times and lifecycle actions; inaccessible records remain hidden. |
| Asr | Candidate driver: access control NFR-02 |
| Architecture | Staff request query |
| Data | Scoped searchable request fields |
| Design | Scope before search filter and sort |
| Technology | Technology stack record; see consolidated handover |
| Implementation | Not Yet Implemented |
| Verification | Not Yet Implemented |
| Status | Not Yet Implemented |
| References | CR-M2-01; R-10 |
| Approval | Approved |
| Acceptance Status | Product acceptance not demonstrated |

## FR-12 In Development

| Field | Current record |
| --- | --- |
| Wording | The system shall let authorised staff assign or accept responsibility for a request. |
| Source | Master brief Section 3 staff capabilities |
| Priority | Must Have |
| Acceptance Criteria | Staff can accept unassigned work or assign an eligible staff member. Assignee, actor and time are recorded. Ineligible/unauthorised assignments are rejected without changing ownership. |
| Asr | ASR-L01 atomic history; ASR-L02 access control; ASR-L03 stale-update rejection |
| Architecture | RequestLifecycleCoordinator / LifecyclePolicy / SqliteLifecycleStore in product/lifecycle.py |
| Data | product/schema.sql: accounts, requests, lifecycle_events; status/history transaction and consistent history read |
| Design | In-process transition and owner-history contracts; ADR-M2-01/02/03 and ADR-M1-02 |
| Technology | Reference slice: Python 3.12.14 / SQLite 3.53.1; ADR-M1-02 |
| Implementation | product/lifecycle.py; product/schema.sql; product/demo.py |
| Verification | tests/test_lifecycle.py; evidence/verification.txt; evidence/product_demo.json |
| Status | In Development |
| References | CR-M2-01; R-10; ADR-M2-02; ADR-M1-02; CR-M2-06; R-12; R-18 |
| Approval | Approved |
| Acceptance Status | Initial service path verified; full application acceptance not claimed |

## FR-13 In Development

| Field | Current record |
| --- | --- |
| Wording | The system shall enforce controlled status transitions and record actions and resolution information. |
| Source | Master brief Section 3 staff capabilities |
| Priority | Must Have |
| Acceptance Criteria | Permit Submitted to Accepted or Rejected; Accepted to In Progress; In Progress to Resolved; Resolved to Closed. Only authorised staff transition records. Acceptance requires an assignee and due time; rejection requires a reason and resolution requires a summary. Record actor/time/explanation. Reject all other transitions. |
| Asr | ASR-L01 atomic history; ASR-L02 access control; ASR-L03 stale-update rejection |
| Architecture | RequestLifecycleCoordinator / LifecyclePolicy / SqliteLifecycleStore in product/lifecycle.py |
| Data | product/schema.sql: accounts, requests, lifecycle_events; status/history transaction and consistent history read |
| Design | In-process transition and owner-history contracts; ADR-M2-01/02/03 and ADR-M1-02 |
| Technology | Reference slice: Python 3.12.14 / SQLite 3.53.1; ADR-M1-02 |
| Implementation | product/lifecycle.py; product/schema.sql; product/demo.py |
| Verification | tests/test_lifecycle.py; evidence/verification.txt; evidence/product_demo.json |
| Status | In Development |
| References | CR-M2-01; R-10; ADR-M2-01; ADR-M2-02; ADR-M1-02; CR-M2-06; R-12; R-18 |
| Approval | Approved |
| Acceptance Status | Initial service path verified; full application acceptance not claimed |

## NFR-01 Not Yet Implemented

| Field | Current record |
| --- | --- |
| Wording | Usability: The citizen-facing submission process shall be simple enough for a first-time user to complete without assistance. |
| Source | Citizens / End Users (Possible Stakeholder Conflict) |
| Priority | Must Have |
| Acceptance Criteria | With five first-time representative users and the same valid scenario, at least four submit successfully within 5 minutes without assistance. Record individual times, errors and feedback. |
| Asr | Candidate driver: NFR-01 |
| Architecture | Citizen submission UI |
| Data | Minimal required input |
| Design | Accessible form and usability scenario |
| Technology | Technology stack record; see consolidated handover |
| Implementation | Not Yet Implemented |
| Verification | Not Yet Implemented |
| Status | Not Yet Implemented |
| References | CR-M2-01; R-10 |
| Approval | Approved |
| Acceptance Status | Product acceptance not demonstrated |

## NFR-02 In Development

| Field | Current record |
| --- | --- |
| Wording | Security: Access to citizen personal information and request data shall be restricted according to the authenticated user's role. |
| Source | System Administrators; Municipality / Organisation |
| Priority | Must Have |
| Acceptance Criteria | A user with the Citizen role cannot view, via the UI or a direct request, another citizen's submissions or personal data; role-based access is enforced on every relevant request. |
| Asr | ASR-L01 atomic history; ASR-L02 access control; ASR-L03 stale-update rejection |
| Architecture | RequestLifecycleCoordinator / LifecyclePolicy / SqliteLifecycleStore in product/lifecycle.py |
| Data | product/schema.sql: accounts, requests, lifecycle_events; status/history transaction and consistent history read |
| Design | In-process transition and owner-history contracts; ADR-M2-01/02/03 and ADR-M1-02 |
| Technology | Reference slice: Python 3.12.14 / SQLite 3.53.1; ADR-M1-02 |
| Implementation | product/lifecycle.py; product/schema.sql; product/demo.py |
| Verification | tests/test_lifecycle.py; evidence/verification.txt; evidence/product_demo.json |
| Status | In Development |
| References | CR-M2-01; R-10; ADR-M2-03; ADR-M1-02; CR-M2-06; R-12; R-18 |
| Approval | Approved |
| Acceptance Status | Initial service path verified; full application acceptance not claimed |

## NFR-03 Not Yet Implemented

| Field | Current record |
| --- | --- |
| Wording | Performance: Status lookup shall meet the defined response-time target under the specified test load. |
| Source | Citizens / End Users; Operational Staff |
| Priority | Should Have |
| Acceptance Criteria | With 50 concurrent authenticated users and 10,000 requests, each user performs one lookup every 5 seconds for 10 minutes after warm-up. At least 95% complete within 3 seconds; fewer than 1% fail. Record hardware/network conditions. |
| Asr | Candidate driver: NFR-03 |
| Architecture | Request lookup and persistence |
| Data | Lookup indexes and representative dataset |
| Design | Repeatable load scenario |
| Technology | Technology stack record; see consolidated handover |
| Implementation | Not Yet Implemented |
| Verification | Not Yet Implemented |
| Status | Not Yet Implemented |
| References | CR-M2-01; R-10 |
| Approval | Approved |
| Acceptance Status | Product acceptance not demonstrated |

## NFR-04 Not Yet Implemented

| Field | Current record |
| --- | --- |
| Wording | Availability: The platform shall be available for citizen use during standard business hours with minimal unplanned downtime. |
| Source | Municipality / Organisation; Project Client / Representative |
| Priority | Should Have |
| Acceptance Criteria | Over 20 weekdays, achieve at least 99% availability during 08:00–17:00 Africa/Johannesburg, measured by one-minute probes. Exclude only maintenance announced 24 hours ahead and report excluded minutes separately. |
| Asr | Candidate driver: NFR-04 |
| Architecture | Hosting and operations |
| Data | Durable storage and recovery |
| Design | Availability measurement and restore procedure |
| Technology | Technology stack record; see consolidated handover |
| Implementation | Not Yet Implemented |
| Verification | Not Yet Implemented |
| Status | Not Yet Implemented |
| References | CR-M2-01; R-10 |
| Approval | Approved |
| Acceptance Status | Product acceptance not demonstrated |

## NFR-05 Not Yet Implemented

| Field | Current record |
| --- | --- |
| Wording | Data Quality: The system shall enforce validation rules on all citizen-submitted data to reduce incomplete or malformed records. |
| Source | Operational Staff; Municipality / Organisation |
| Priority | Should Have |
| Acceptance Criteria | All valid/invalid boundary cases for submission fields pass validation tests. An audit of 100 saved requests (or all if fewer) finds no missing mandatory or invalid-category values. |
| Asr | Candidate driver: NFR-05 |
| Architecture | Submission policy and persistence |
| Data | Mandatory fields and category references |
| Design | Boundary validation and integrity checks |
| Technology | Technology stack record; see consolidated handover |
| Implementation | Not Yet Implemented |
| Verification | Not Yet Implemented |
| Status | Not Yet Implemented |
| References | CR-M2-01; R-10 |
| Approval | Approved |
| Acceptance Status | Product acceptance not demonstrated |

## NFR-06 In Development

| Field | Current record |
| --- | --- |
| Wording | Maintainability: The system's requirements, decisions and changes shall be traceable to support controlled maintenance after M1. |
| Source | Project Client / Representative (SEN381 Master Project Brief) |
| Priority | Should Have |
| Acceptance Criteria | Each baselined requirement can be traced, via the RTM, to its source, its acceptance criteria and any linked design or test evidence added in later milestones. |
| Asr | ASR-T01 traceability |
| Architecture | Implemented local traceability control module |
| Data | Versioned JSON requirements, exact approved-change records and SHA-256 evidence manifest |
| Design | ADR-M2-04 in ADRs.md; validate, diff, verify-manifest and render command interfaces; ADR-M1-01 |
| Technology | ADR-M1-01 Python standard library tooling |
| Implementation | traceability.py |
| Verification | tests/test_traceability.py; evidence/verification.txt |
| Status | In Development |
| References | ADR-M1-01; CR-M2-01; R-04; R-10; CR-M2-05; R-17; ADR-M2-04 |
| Approval | Approved |
| Acceptance Status | Initial automated tooling checks passed; full lifecycle traceability continues |

## NFR-07 Not Yet Implemented

| Field | Current record |
| --- | --- |
| Wording | Scalability: The design shall support defined growth in users and requests while preserving lookup behaviour. |
| Source | Municipality / Organisation |
| Priority | Could Have |
| Acceptance Criteria | At M2 assess 50,000 stored requests and 100 concurrent users against the same lookup pattern and 3-second 95th-percentile target. Record capacity assumptions and bottlenecks; load-test at M3. Resource/configuration increases are permitted with cost recorded. |
| Asr | Candidate driver: NFR-07 |
| Architecture | Architecture and persistence capacity |
| Data | 50000 requests and query access patterns |
| Design | Capacity assessment before load testing |
| Technology | Technology stack record; see consolidated handover |
| Implementation | Not Yet Implemented |
| Verification | Not Yet Implemented |
| Status | Not Yet Implemented |
| References | CR-M2-01; R-10 |
| Approval | Approved |
| Acceptance Status | Product acceptance not demonstrated |

# 32 Traceability control decision and implementation

ADR-M1-01 tooling direction is confirmed through the approved v2.0 approval. Version 2.0.1 adds exact change-record and evidence-hash checks under CR-M2-05. Problem: 20 stable requirements now need evidence across architecture, data, design, technology, implementation and tests, while human approval must remain distinct from automated checks. ASR-T01 derives from NFR-06: retain every M1 ID/source/criterion, detect missing fields and broken local evidence, and prevent an Implemented status with no implementation or verification links.

Decision: use versioned UTF-8 JSON, a Python standard-library command-line validator, baseline comparison and a generated read-only HTML view. Alternatives: DOCX-only tables are easy to edit but harder to validate consistently; a database or hosted requirements platform adds setup and access dependencies beyond this small register. JSON introduces synchronisation work: edit the JSON and regenerate the view, then review the PED snapshot in the same change. The tool checks structural integrity, not evidence truth or human identity.

Architecture responsibility is a local engineering-support module, not the deployed citizen application. Data decision is one record per stable ID with source and criteria preserved; no citizen data or secrets are stored. Interface is validate(root) plus CLI exit 0 for valid structure, 1 for invalid structure. Paths must remain inside the evidence pack; traversal and external paths are rejected. Unreferenced baseline differences fail validation; referenced changes still require human review of the change record. Technology decision applies only to tooling, not the application stack.

Complete tooling trace: NFR-06 -> ASR-T01 and M1 quality constraint -> traceability.validate -> rtm.json and baseline_m1.json -> explicit validation and status checks -> ADR-M1-01 -> traceability.py -> tests/test_traceability.py and evidence/verification.txt. This proves an initial traceability-support implementation. It does not replace the M2 requirement to demonstrate a meaningful CivicConnect product path.

# 33 Product path integration record

Executed product path: FR-13 with FR-05 and FR-08. Active staff accept a Submitted request with a valid assignee and due time; status and history commit atomically; the owner reads the committed status and explanation through a separate connection. Product_Trace.md and product_trace.json identify every stage and its concrete evidence.

| Trace stage | Expected evidence and owner |
| --- | --- |
| Requirement | FR-13 controls transitions; FR-05 saves remarks, actor and time; FR-08 exposes meaningful requester feedback. Evidence: baseline_m1.json |
| ASR and constraint | ASR-L01 mandatory status/history atomicity, ASR-L02 ownership and staff-department access, ASR-L03 stale-update rejection. NFR-02 and the M1 no-budget constraint apply. Evidence: Product_Trace.md |
| Architecture responsibility | RequestLifecycleCoordinator receives an in-process command, LifecyclePolicy checks the transition, and SqliteLifecycleStore owns atomic persistence and authorised history reads. Evidence: product/lifecycle.py |
| Data decision | Accounts, requests and lifecycle_events; unique reference/version, foreign keys, status constraints, one write transaction and a consistent read snapshot. Evidence: product/schema.sql |
| Design and interface | transition(actor_id, reference, target, expected_version, explanation, assignee, due_at); history(actor_id, reference). Explicit Forbidden, Conflict and InvalidTransition failures. Evidence: product/lifecycle.py |
| Technology and ADR | ADR-M1-02 uses Python 3.12.14 and bundled SQLite 3.53.1 for this executable reference slice. ADR-M2-01/02/03 supply the approved domain decisions. Evidence: ADRs.md |
| Application artefact | The real service commits Submitted to Accepted, then a separate connection reads the same status and explanation for the owning citizen. Evidence: product/demo.py |
| Initial verification | 20 lifecycle/persistence/access tests plus 15 traceability tests pass. Demo output records the saved event and an actual local post-commit read time. Evidence: evidence/verification.txt |

Initial trace verification is complete: 20 product tests and 15 traceability tests pass. The product demo records the actual saved status/history and local read duration. The full browser authentication/UI, deployed response targets and production capacity remain outside this initial slice; the RTM records In Development rather than full acceptance.

# 34 Human verification and approval register

HV-01 to HV-16 and the completion update are approved. All four members have confirmed the document approval. M1 sign-off date: 09/09/2026. M2 sign-off date: 30/09/2026. Approval_Record.md preserves the document identity; the GitHub review record is maintained separately.

| Review ID and coverage | Required record | State |
| --- | --- | --- |
| HV-01 Problem and stakeholder needs | Approved. M1 review date 09/09/2026; team confirmation recorded 24/09/2026. | Approved |
| HV-02 Scope inclusions exclusions and deferrals | Approved. M1 review date 09/09/2026; team confirmation recorded 24/09/2026. | Approved |
| HV-03 FR-01 through FR-13 wording source priority and criteria | Approved. M1 review date 09/09/2026; team confirmation recorded 24/09/2026. | Approved |
| HV-04 NFR-01 through NFR-07 targets and feasibility | Approved. M1 review date 09/09/2026; team confirmation recorded 24/09/2026. | Approved |
| HV-05 RTM coverage and source links | Approved. M1 review date 09/09/2026; team confirmation recorded 24/09/2026. | Approved |
| HV-06 Constraints and team registration | Approved. M1 review date 09/09/2026; team confirmation recorded 24/09/2026. | Approved |
| HV-07 Risks R-01 through R-09 | Approved. M1 review date 09/09/2026; team confirmation recorded 24/09/2026. | Approved |
| HV-08 All seven forward engineering considerations | Approved. M1 review date 09/09/2026; team confirmation recorded 24/09/2026. | Approved |
| HV-09 EDL-001 through EDL-007 | Approved. M1 review date 09/09/2026; team confirmation recorded 24/09/2026. | Approved |
| HV-10 GitHub settings tasks branches PR and two approvals | Approved. M1 review date 09/09/2026; team confirmation recorded 24/09/2026. | Approved |
| HV-11 AI-001 through AI-003 human verification scope | Approved. M1 review date 09/09/2026; team confirmation recorded 24/09/2026. | Approved |
| HV-12 Document control version history and baseline identity | Approved. M1 review date 09/09/2026; team confirmation recorded 24/09/2026. | Approved |
| HV-13 Working agreement and four listed identities | Approved. M1 review date 09/09/2026; team confirmation recorded 24/09/2026. | Approved |
| HV-14 Section 19 approved definitions and quality targets | Approved. M1 review date 09/09/2026; team confirmation recorded 24/09/2026. | Approved |
| HV-15 M1 final visual review and team baseline sign-off | Approved. M1 review date 09/09/2026; team confirmation recorded 24/09/2026. | Approved |
| HV-16 M2 ADRs risks RTM tool and product trace | M2 document and completion update: Approved. Sign-off date: 30/09/2026. Section 38 and the retained logs provide initial product-path evidence. | Approved; initial trace verified |
| Reviewer | M2 approval | Date revision and evidence |
| Marco Brazao de Sousa 601587 | Approved | 30/09/2026; Approved |
| Gift Mathe 600731 | Approved | 30/09/2026; Approved |
| Masana Sakala 600688 | Approved | 30/09/2026; Approved |
| Jacobus Petrus Geldenhuys 602755 | Approved | 30/09/2026; Approved |

AI-M2-001: Codex was used for M1/M2 comparison, integration records, RTM generation, traceability implementation and automated tests. This material is approved. The actual test results are retained with the implementation.

# 35 Delivery and Presentation

| Responsibility | Evidence and completion limit |
| --- | --- |
| PED continuity and control | Same source PED extended to v2.0.2; historical content and approved v2.0 source preserved. Documentation approved. |
| Baseline review and change control | Sections 27 and 28; no silent requirement changes. |
| Risks assumptions and forward concerns | Sections 29 and 30; documented owner allocation confirmed; mitigations remain active. |
| RTM ownership and status | All 20 requirements and all required field groups, JSON plus live HTML and embedded records. |
| Trace and consistency | Executed product and tooling traces; M1/A2 decisions, actual code, RTM and evidence aligned. Section 38 and Product_Trace.md. |
| Development contribution | Working lifecycle service, schema, demo and validator with 35 tests. Branch feat/member1-m2-traceability; issue #8; Governance.md records current commits and the M2 pull request. Independent reviews remain part of merging. |
| Presentation | Presentation.md gives demonstration route, talking points, defence questions and evidence locations. |

The approved PED now includes the executed initial product path. Later M2 application artefacts will be reconciled to these requirement IDs through the same controlled-change process. Independent reviews remain part of the GitHub merge process.

# 36 Completion Audit

The document is approved. The initial product path is implemented and verified, and all 20 baseline requirements are unchanged. The following audit summarises the deliverables and supporting evidence.

| Task | State | Evidence and remaining action |
| --- | --- | --- |
| 1 PED continuity | Complete | v2.0.2 continues the same PED; previous approved source and hashes retained. |
| 2 M1 review | Complete | All 20 original requirements, sources, priorities and criteria unchanged; exact diff is empty. |
| 3 Controlled changes | Complete | CR-M2-01 to CR-M2-06; exact approved-change checking and preserved source history. |
| 4 Risks assumptions and forward concerns | Complete for this contribution | All seven FECs and architecture/data/design/security/deployment/cost risks updated; reference-slice limitations recorded in R-18. |
| 5 RTM progression | Complete | All required fields for 20 requirements; real lifecycle and tooling evidence attached. |
| 6 Evidence-based statuses | Complete | Initial path is In Development; unrelated features remain Not Yet Implemented. Approval is separate. |
| 7 End-to-end product trace | Complete for initial service path | FR-13/05/08 -> ASR -> architecture -> data -> interface -> technology/ADR -> actual service -> 20 product tests and executed demo. |
| 8 PED consistency | Available evidence reconciled; final integration outstanding | M1/A2 contributions reconciled to ADR-M2-01/02/03/04, actual source and RTM. Final architecture, data and technology submissions must be reconciled with PED, RTM and ADR records when received. |
| 9 Development and GitHub | Implemented and published for review | Real branch/commits; 35 tests; issue #8 and PR #9 published; links retained in Governance.md. Independent reviews are performed by the reviewers. |
| 10 Presentation | Preparation complete | Timed script, live commands, source navigation and defence answers. The assessed presentation follows the prepared script. |

## Verification and change impact

CR-M2-05 changes document control and tooling only. No scope, requirement text, priority, source or acceptance target changes. The validator now requires an Approved CR record identifying the exact old/new field values and a local approval-evidence file before permitting a baseline edit. The manifest command detects changed evidence bytes. Tests include bogus CR labels, mismatched approved changes, exact diff output and altered evidence. Actual results and commands are in evidence/verification.txt. These automated checks do not authenticate people or prove product behaviour.

AI-M2-002: Codex was used to support this audit, reconcile the document, strengthen the traceability validator, run automated checks and prepare repository evidence. The resulting documentation is approved. Automated results are retained in evidence/verification.txt. Independent GitHub reviews remain part of the normal merge process.

# 37 Approved research to decision integration

The following CivicConnect decisions based on the M1 baseline and Assignment 2 are approved. They are applied in the initial service path described in Section 38 and the RTM.

## ADR-M2-01 Lifecycle coordination

Status: Approved. Source: FR-05 and FR-13; A2 Task 1A

Use a focused RequestLifecycleCoordinator to authorise, validate and coordinate the status/history transaction. Keep lifecycle rules in LifecyclePolicy and persistence behind its contract.

Alternatives considered: Observer was rejected for mandatory status/history work because registration and ordering obscure required steps. A generic mediator framework is unnecessary.

Consequences: Mandatory work is explicit and testable. The coordinator must remain focused; new required steps change orchestration.

## ADR-M2-02 Persistence integrity

Status: Approved. Source: FR-05, FR-12 and FR-13; A2 Task 2

Enforce authorisation and lifecycle rules in the application; enforce structural constraints in persistence. Commit status and history in one transaction. Use an atomic expected-version check and revalidation after a conflict.

Alternatives considered: Application-only validation cannot protect structural integrity from every write path. Blind retries and independent history writes were rejected.

Consequences: Failures leave neither a partial status update nor a partial history event. Conflict handling adds explicit failure paths and tests.

## ADR-M2-03 Feedback and internal interface

Status: Approved. Source: FR-03, FR-08 and NFR-02; A2 Task 1B and Task 3

Read requester-visible feedback from committed lifecycle history under ownership checks. Use an in-process application/service contract for internal calls. Introduce REST only at a real client/server or external boundary.

Alternatives considered: A multi-channel Strategy hierarchy and provider Adapter are unnecessary for the current in-app scope. An internal network split adds deployment and failure complexity without a current requirement.

Consequences: Feedback stays consistent with committed state. Additional delivery channels require controlled scope and interface changes.

## ADR-M2-04 Traceability and review integration

Status: Approved. Source: NFR-06; A2 Task 4

Keep short-lived branches, substantive PRs, two independent approvals and repeatable local checks. Store RTM and exact change records in versioned JSON and generate the live HTML from that data.

Alternatives considered: Direct writes to main and document-only evidence checks were rejected. A hosted requirements database adds unnecessary operational overhead for 20 requirements.

Consequences: Checks expose broken links and unauthorised baseline differences. Human review still assesses correctness and provides independent approvals.

# 38 Executed initial lifecycle trace

The initial application path demonstrates the approved lifecycle, integrity and feedback decisions. Product_Trace.md records the complete trace, with product_trace.json providing its machine-readable form.

## Requirement

FR-13 controls transitions; FR-05 saves remarks, actor and time; FR-08 exposes meaningful requester feedback. Evidence: baseline_m1.json

## ASR and constraint

ASR-L01 mandatory status/history atomicity, ASR-L02 ownership and staff-department access, ASR-L03 stale-update rejection. NFR-02 and the M1 no-budget constraint apply. Evidence: Product_Trace.md

## Architecture responsibility

RequestLifecycleCoordinator receives an in-process command, LifecyclePolicy checks the transition, and SqliteLifecycleStore owns atomic persistence and authorised history reads. Evidence: product/lifecycle.py

## Data decision

Accounts, requests and lifecycle_events; unique reference/version, foreign keys, status constraints, one write transaction and a consistent read snapshot. Evidence: product/schema.sql

## Design and interface

transition(actor_id, reference, target, expected_version, explanation, assignee, due_at); history(actor_id, reference). Explicit Forbidden, Conflict and InvalidTransition failures. Evidence: product/lifecycle.py

## Technology and ADR

ADR-M1-02 uses Python 3.12.14 and bundled SQLite 3.53.1 for this executable reference slice. ADR-M2-01/02/03 supply the approved domain decisions. Evidence: ADRs.md

## Application artefact

The real service commits Submitted to Accepted, then a separate connection reads the same status and explanation for the owning citizen. Evidence: product/demo.py

## Initial verification

20 lifecycle/persistence/access tests plus 15 traceability tests pass. Demo output records the saved event and an actual local post-commit read time. Evidence: evidence/verification.txt

## Verification result and practical scope

Verification passed: 20 lifecycle tests and 15 traceability tests. The executed demo confirms atomic status and history persistence followed by a separate-connection owner history read. Retained results are recorded in evidence/verification.txt and evidence/product_demo.json.

The application service reloads active role/department and verifies requester ownership. Its caller must supply an authenticated identity; the synthetic CLI fixture is not a login system. No network API, production deployment or full application stack is implied. FR-03/05/08/12/13 and NFR-02 are In Development because only the evidenced initial service behaviour is implemented.

## Reference slice decision and risk

ADR-M1-02 approves Python 3.12.14 and SQLite 3.53.1 for the executable reference slice. In-memory mocks were rejected because they cannot prove database commit/rollback. A web framework and hosted database were rejected for this initial path because they would impose wider stack and deployment choices. Full application selection remains Technology work.

R-18: treating the reference slice as a production-ready application. Probability Medium; impact High; priority High; owner Traceability and technology leads. Mitigation: label its authentication, UI, deployment and load limits, preserve In Development statuses and test any replacement application separately. Contingency: correct overclaims and reopen affected acceptance records. Status Active.

CR-M2-06 adds initial implementation evidence without altering requirement wording, priorities, sources or criteria. The approved baseline is preserved. A2 Task 1A supplies coordinator rationale, Task 1B feedback scope, Task 2 transaction/versioning integrity and Task 3 in-process boundaries. The implementation is reconciled to those decisions in the RTM.

AI-M2-003: Codex was used to implement the reference slice, its tests and this integration update. Actual test output is retained. This contribution is approved; independent PR reviewers provide their own reviews.

# 39 M3 version control and Member 4 contribution

PED v3.0 continues the same document from v2.0.2. This draft adds the Member 4 workstream (staging, performance, registers and release evidence). Sections 1 to 38 are unchanged. Members 1 to 3 add their own M3 sections and evidence links before the team submits v3.0. The approval recorded in Sections 26 and 34 applies to v2.0.2; this v3.0 draft is not yet approved (see AI-M4-001 in Section 42.4).

| Item | Record |
| --- | --- |
| Version | PED v3.0, Member 4 draft. Previous version: v2.0.2, SHA-256 a745a93cf25f46007cdff0c38ce34781478b0772ecc5193d7c9cdd2022ac8df4. |
| Date | 15 October 2026 |
| Release candidate assessed | RC-M3-candidate-8bf449ede114: product/lifecycle.py, product/schema.sql and product/demo.py. Pack commit 214e47d32df5fcd5543e22217a48ca5214370400; document revision 4cf9b3c5e86d63b2fa49e7526fd147ac5d0be767. No release tag was supplied; Member 1 must name it (R-23). |
| Member 4 scope | Staging environment, deployment and critical-journey check; one performance test; Risk, Defect, Technical Debt and AI Usage register updates; Release Evidence Summary and recommendation. |
| Not available to Member 4 | Members 1 to 3 M3 deliverables: release tag, additional implementation, CI run and quality gate, security scan output, M3 test results, updated RTM and pull-request approvals. The summary marks these Not Evidenced. |
| Change control | No requirement wording, priority, source or acceptance criterion changes in this contribution. rtm.json and change_register.json are untouched. |

# 40 Staging environment and critical journey

The staging environment is a scripted, isolated, single-host simulation. No hosting account was available, so TLS, process supervision, monitoring and availability are not covered (R-22, TD-011). Configuration is controlled in staging/staging.config.json: synthetic data only, no secrets, no network, timezone Africa/Johannesburg, 5-second SQLite busy timeout. The scripts refuse to run unless CIVICCONNECT_ENV=staging.

Deployment: deploy_staging.py copied the three release files into releases/RC-M3-candidate-8bf449ede114, verified each copy against the source and against evidence_manifest.json, pointed `current` at the release and created the database from the deployed schema. Runtime: Linux, Python 3.12.3, SQLite 3.45.1 (M2 evidence was recorded on Windows with Python 3.12.14 and SQLite 3.53.1; the release passed unchanged).

## 40.1 Verification results (13 of 13 pass)

| ID | Check | Requirement | Result |
| --- | --- | --- | --- |
| ST-01 | Release files match deployed manifest and service loads from release dir | NFR-06 | PASS |
| ST-02 | Staging database schema and integrity | NFR-06 / R-12 | PASS |
| ST-03 | Critical journey: accept, progress, resolve, close; citizen reads status/history | FR-13, FR-05, FR-08 | PASS |
| ST-04 | Committed state survives process restart | FR-05 / R-12 | PASS |
| ST-05 | Citizen B cannot read citizen A's history | NFR-02 | PASS |
| ST-06 | Wrong-department staff cannot transition | NFR-02 | PASS |
| ST-07 | Citizen cannot transition a request | NFR-02 | PASS |
| ST-08 | Deactivated staff account is denied | NFR-02 / FR-06 | PASS |
| ST-09 | Invalid transition from Closed is rejected | FR-13 | PASS |
| ST-10 | Stale version cannot overwrite | FR-13 / ASR-L03 | PASS |
| ST-11 | Rejection without reason is refused and leaves no record | FR-13, FR-08 | PASS |
| ST-12 | Rejection with reason is committed and visible | FR-13, FR-08 | PASS |
| ST-13 | Backup and restore reproduces committed data (R-15 experiment) | R-15 / NFR-04 | PASS |

Critical journey (ST-03): staff accept a Submitted request with assignee and due time, then move it through In Progress, Resolved and Closed. After each commit a separate connection read the citizen view in about 0.2 ms at the data layer, against targets of 5 seconds (FR-05) and 60 seconds (FR-08). Registration, submission, staff queue, administration and reporting journeys cannot be verified because those functions are not in the release candidate. Evidence: evidence/staging_verification.json.

Robustness probe: 13 malformed inputs were sent to the deployed service. 10 returned the documented domain errors; 3 (a list used as reference or assignee) raised a raw sqlite3.ProgrammingError with no data change (DEF-003). Evidence: evidence/robustness_probe.json.

# 41 Performance test

Operation: requester status lookup, SqliteLifecycleStore.history(actor, reference). Justification: NFR-03 is the only requirement with a numeric load target and this is the only lookup the release candidate implements.

| Item | Record |
| --- | --- |
| Workload | 50 virtual users, 10,000 stored requests (1,000 citizens, 20 staff, 0 to 4 events per request), one authorised lookup per user every 5 seconds, 60 seconds warm-up discarded, 600 seconds measured. Each lookup opened its own connection. |
| Environment | Linux sandbox, 1 CPU core, 4 GB RAM, Python 3.12.3, SQLite 3.45.1, local file database, load generator and service in one process. |
| Samples and failures | 6,000 samples, 0 failures (target: below 1%) |
| Latency | median 0.49 ms; p95 0.82 ms (target 3 s); p99 1.25 ms; maximum 8.18 ms; share within 3 s 100% (target at least 95%) |
| Supplementary headroom run | 50 users, no think time, 30 s after 5 s warm-up: 131,197 lookups, 0 failures, about 4,373 per second, p95 26.60 ms, p99 72.20 ms, maximum 221.75 ms. Not a capacity claim. |
| Limitations | Measures the data-access layer only: no HTTP, TLS, authentication, rendering or network latency. Load generator and service share one core. 10,000 requests, not the 50,000 requests and 100 users of NFR-07, which remains untested. Reads only; write contention (TD-005) was not measured. |
| Conclusion | NFR-03 is met at the data layer under the specified profile. It is not demonstrated for a deployed application. |
| Evidence | evidence/perf_nfr03_profile.json; evidence/perf_stress_supplementary.json; staging/load_test.py |

# 42 M3 registers

These entries extend the registers in Sections 11, 16, 23 and 30. Ratings are Member 4 assessments and need team confirmation. The standalone copies are in registers/.

## 42.1 Risk Register updates and new risks

Updates to existing risks:

| ID | Previous | M3 status | Evidence and reason |
| --- | --- | --- | --- |
| R-08 Citizen data exposure | Medium/High, Active | Active, reduced at service level only | evidence/staging_verification.json ST-05 to ST-08: cross-citizen read, wrong-department staff, citizen transition and deactivated staff all denied on the deployed copy. There is no web/API layer or authentication, so access control over a real interface is unverified. |
| R-09 Deployment blocked by hosting access, quotas or costs | Medium/High, Active | Active, partly reduced | Clean install from the release files into an isolated staging root succeeded (staging/deploy_staging.py). No real host, quota or cost was tested; staging is simulated. |
| R-12 Partial lifecycle save | Medium/High, Active | Reduced, keep open until RC tests are reviewed | ST-03, ST-04, ST-10, ST-11: committed state survives a process restart, stale writes are refused, a refused rejection leaves no record. 20 lifecycle tests were already passing (evidence/verification.txt). |
| R-13 Dependency cannot run in target environment | Medium/High, Active | Reduced | Release runs on Linux, Python 3.12.3, SQLite 3.45.1 with no third-party packages. The M2 evidence was recorded on Windows, Python 3.12.14, SQLite 3.53.1. Applies to this slice only; any framework added later reopens it. |
| R-15 Quota or single database failure | Medium/High, Active | Active, partly reduced | ST-13: SQLite online backup restored to a scratch copy with integrity_check ok and matching row counts. Hosting quotas, backup scheduling and recovery time were not tested. |
| R-18 Reference slice treated as production-ready | Medium/High, Active | Active and confirmed | The release evidence confirms the limits R-18 describes. It is now the main driver of the NOT READY recommendation (RES Section 9). |

New risks:

| ID | Risk and cause | Prob. | Impact | Priority | Mitigation | Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-19 | Core Must Have functions are absent at the release candidate: registration/login, request submission, validation, categories, staff queue/search, administration and management reporting (FR-01, 02, 04, 06, 07, 09, 10, 11, NFR-01) have no implementation. | High | High | Critical | Member 1 delivers the M3 core scope through reviewed PRs; RTM updated per requirement; release decision re-run on the new RC. | Re-baseline scope through change control with explicit deferral rationale; release only the evidenced lifecycle path as a limited demonstration. | Member 1 / team | Open |
| R-20 | Release evidence from Members 1 to 3 (RC tag, CI run, quality gate, security scan, M3 test results, updated RTM, PR approvals) was not available to Member 4, so the summary cannot confirm those areas. | High | High | Critical | Attach each member's evidence to the RES evidence table with commit/run identifiers before submission. | Mark the unsupported area Not Evidenced and keep the recommendation at NOT READY. | Member 4 / all | Open |
| R-21 | Performance evidence is not representative of a deployed application: in-process calls, load generator on the same single-core host, local file database, no HTTP, TLS or authentication. | High | Medium | High | State limits beside every number; repeat against the real stack once an API exists. | Treat NFR-03 as partially evidenced only. | Member 4 | Open |
| R-22 | Staging is simulated, so availability (NFR-04), hosting limits, TLS, process supervision and monitoring are unverified. | High | Medium | High | Document the gap; deploy the same release folder layout to a real host when one is chosen. | Keep NFR-04 Not Yet Implemented. | Member 4 / Member 3 | Open |
| R-23 | Release candidate identity is ambiguous: no tag was supplied, the PED, RTM and evidence name commit 214e47d and revision 4cf9b3c, and later work will move main. Evidence could point to different revisions. | Medium | High | High | Member 1 records one RC tag; every artefact quotes the tag and the fingerprint; re-run staging scripts on the tagged tree. | Re-run deployment and verification and refresh the evidence before submission. | Member 1 / Member 4 | Open |
| R-24 | Documentation defects (DEF-001, DEF-002) reduce confidence in the evidence pack. | Medium | Low | Low | Fix in the next documentation commit. | Accept as minor. | Member 4 | Open |

## 42.2 Defect Register

| ID | Found in | Description | Severity | Requirement | Found by | Status | Evidence |
| --- | --- | --- | --- | --- | --- | --- | --- |
| DEF-001 | PED v2.0.2 Section 10 | Heading numbered "1.5 Security Constraints" in a section whose siblings are 10.1 to 10.6. Should be 10.5. | Low | NFR-06 | Document review | Open (fix in PED v3.0 review) | PED Section 10 heading list |
| DEF-002 | README.md | The en dash in "Members 2-4" is stored as mojibake characters (UTF-8 bytes decoded as Windows-1252 and saved again). | Low | NFR-06 | Text scan of the pack | Open | README.md line 21 |
| DEF-003 | product/lifecycle.py | A non-string reference or assignee (for example a list) raises a raw sqlite3.ProgrammingError instead of a Forbidden or InvalidTransition domain error. The transaction rolls back, so no data is changed. 3 of 13 malformed inputs behaved this way; the other 10 returned domain errors. Reachable only if a caller passes untyped values, so a typed API layer would mask it. | Low | FR-13, FR-07 | Robustness probe (staging/robustness_probe.py) | Open | evidence/robustness_probe.json |

The 13 staging checks and the load runs raised no functional or performance defects. Unimplemented Must Have requirements are tracked as R-19, not as defects.

## 42.3 Technical Debt Register

| ID | Debt | Where it shows | Interest if left | Planned repayment | Priority | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TD-001 | No authentication or session layer; the caller supplies an actor ID. | product/README.md; PED Section 38 | Anyone able to call the service can act as any account. Blocks NFR-02 and FR-01 acceptance. | Member 1: add login and session handling in the application layer. | High | Member 1 | Open |
| TD-002 | No network API or user interface; the only interface is an in-process call and a CLI demo. | product/demo.py; Product_Trace.md | No citizen or staff journey can run in a browser; NFR-01 and NFR-03 cannot be measured end to end. | Member 1: add API and UI per ADR. | High | Member 1 | Open |
| TD-003 | Read path covers citizens only: history() refuses every non-Citizen role. | product/lifecycle.py history() | FR-04, FR-11 and FR-09 have no way to read requests. | Add staff and management read operations with department scoping. | High | Member 1 | Open |
| TD-004 | No schema migration mechanism; schema.sql is revision 1 applied with IF NOT EXISTS. | product/schema.sql; PED Section 12.4 | Any data-model change risks data loss on a live database. | Add versioned migrations before the first schema change. | Medium | Member 1 | Open |
| TD-005 | Single SQLite file; writers are serialised by BEGIN IMMEDIATE with a fixed 5-second busy timeout; one connection opened per call. | product/lifecycle.py | Write contention surfaces as a raw lock error; no pooling. Fine for the demo, unproven for NFR-07. | Measure write contention; revisit store choice if NFR-07 is pursued. | Medium | Member 1 / Member 4 | Open |
| TD-006 | No logging or metrics in the product code (PED Section 12.5). | product/lifecycle.py | Failures in staging or production leave no trace; NFR-04 cannot be measured. | Add structured logging and a health probe. | Medium | Member 1 | Open |
| TD-007 | Configuration is hard-coded (timeouts, database path passed by caller). Environment separation currently lives only in staging/staging.config.json. | product/lifecycle.py; staging/ | Production and staging behaviour may diverge silently. | Introduce a small configuration loader; Member 3 documents environment variables. | Medium | Member 3 | Open |
| TD-008 | Verification evidence was recorded on one platform (Windows, Python 3.12.14, SQLite 3.53.1); ADR-M1-02 names SQLite 3.53.1 while the release depends only on Python's bundled SQLite. | evidence/verification.txt; ADRs.md | Reader may assume a runtime version that is not enforced. | Record the supported minimum versions; keep CI on at least two Python versions. | Low | Member 3 | Open |
| TD-009 | history() returns every event with no limit or paging. | product/lifecycle.py | Long-running requests will return growing payloads. | Add paging when an API exists. | Low | Member 1 | Open |
| TD-010 | RTM, change register and PED snapshot are kept in sync by hand (rtm.json edited, HTML regenerated, PED updated). | PED Section 32; traceability.py | Drift between rtm.json and the PED (PED Section 8 still shows the M1 snapshot beside Section 31). | Generate the PED RTM table from rtm.json or add a consistency check to CI. | Medium | Member 2 / Member 3 | Open |
| TD-011 | Staging environment is a scripted simulation on one host (no TLS, supervisor, monitoring or real hosting account). | staging/README_Staging.md | Deployment and availability risk R-09 and R-22 stay open. | Deploy the same release layout to a real host when selected. | Medium | Member 4 | Open |

## 42.4 AI Usage Register: AI-M4-001

| Field | AI-M4-001 |
| --- | --- |
| Date | 2026-10-15 |
| Student | Member 4 (Jacobus Petrus Geldenhuys per PED team table) |
| Tool | Claude (Anthropic), chat interface with a code-execution sandbox |
| Engineering task | Staging, performance and release evidence for the M3 release candidate |
| AI contribution | Read the uploaded PED v2.0.2 and M2 pack; wrote staging/deploy_staging.py, verify_staging.py and load_test.py; ran the existing validator, 35 tests, the staging checks and the load test in the sandbox; drafted the four registers, the Release Evidence Summary and PED v3.0 Sections 39 to 44. |
| What was run by the tool | Python 3.12.3 on Linux, SQLite 3.45.1, one CPU core, 4 GB RAM, no network. Raw outputs are in evidence/. |
| Verification | PENDING HUMAN VERIFICATION. A team member must re-run the three staging scripts on their own machine, compare the numbers in evidence/ with the numbers in the RES and PED, and check each risk, defect and debt entry against the file it cites. |
| Decision | Draft for team review. Not baselined evidence until the verification record below is completed. |
| Issues found | The sandbox is not the team's staging host; numbers are from a simulated environment. Members 1 to 3 evidence was not available to the tool. RC commit identity could not be confirmed from the files supplied. |

| Verification item | Check required | Status |
| --- | --- | --- |
| Staging scripts | Re-run deploy_staging.py, verify_staging.py and load_test.py; confirm 13/13 and the load figures are reproducible within normal variation | Pending |
| RC identity | Confirm the tag or commit that Member 1 names matches the fingerprint in release.json | Pending |
| Register entries | Confirm every entry's evidence path exists and says what the entry claims | Pending |
| Recommendation | Team agrees the NOT READY recommendation or records a different decision with reasons | Pending |
| Human record | Named reviewer, date and revision recorded here | Pending |

# 43 Release Evidence Summary and recommendation

Recommendation: NOT READY.

The release candidate is a verified request-lifecycle service, not a releasable application. Nine of fifteen Must Have requirements have no implementation (FR-01, 02, 04, 06, 07, 09, 10, 11 and NFR-01); there is no web or API layer and no authentication; and the CI, security-scan, M3 test-suite and pull-request evidence from Members 1 to 3 was not available. The lifecycle path that exists behaved correctly in staging and met its performance target at the data layer. The full summary is Release_Evidence_Summary.md.

| Area | Evidence | Result | Limits |
| --- | --- | --- | --- |
| Unit and component tests | evidence/verification.txt; 35 tests re-run on Linux, Python 3.12.3, SQLite 3.45.1 | 35 of 35 pass (20 lifecycle, 15 traceability) | Written in M2. Member 2's M3 suite (5 unit, 5 black-box, 3 API, 2 E2E) was not provided. |
| Traceability checks | `traceability.py validate`, `diff`, `verify-manifest` | All three pass; baseline diff empty | Structural checks only; they do not prove evidence truth. |
| CI and quality gate | None provided | Not evidenced | Member 3. |
| Security | Member 4 local scan: no secret-like strings in code, SQL or JSON; no third-party imports in product, staging or tooling code; no credentials or environment secrets required. Service-level access tests ST-05 to ST-08 pass. | Clean for the scan performed | Not a CI scanner, dependency audit or penetration test. No authentication layer exists (TD-001). |
| Staging | evidence/staging_verification.json; staging/ scripts | Clean install, 13 of 13 checks pass | Simulated single host (R-22). |
| Performance | evidence/perf_nfr03_profile.json; evidence/perf_stress_supplementary.json | See Section 5 | In-process, same host, one core, no HTTP (R-21). |
| Robustness | evidence/robustness_probe.json | 10 of 13 malformed inputs gave domain errors; 3 gave a raw sqlite3 error (DEF-003) | Probe of 13 inputs, not a fuzz run. |
| Defects | registers/Defect_Register.md | 3 open, all Low | Members 2 and 3 may add more. |
| Technical debt | registers/Technical_Debt_Register.md | 11 items, 3 High |  |
| AI usage | registers/AI_Usage_Register.md | AI-M4-001 pending human verification |  |

## 43.1 Conditions to move the decision

CONDITIONALLY READY needs: a named release tag and a web or API layer with authentication for at least citizen submit, citizen history and staff transition, with remaining Must Have gaps implemented or deferred through change control.

Member 2 M3 results and an updated RTM linking the high-priority requirements to passing tests.

Member 3 CI run on that tag with a passing quality gate, security or dependency check output and the two-approval pull-request record.

Staging scripts re-run on the tagged tree (ideally on a real host) and the load test repeated through the real interface.

READY additionally needs the Must Have set implemented and verified or formally deferred with client agreement, and no open High defect.

# 44 Evidence links and consistency check

| Artefact | SHA-256 | Shows |
| --- | --- | --- |
| Release_Evidence_Summary.md | 06a184274540fdf4daaa7cac02a225464fb7b3a58390257f5c669d4f560f33bc | Recommendation and evidence by area |
| registers/Risk_Register_M3.md | 0748fd6f3a8df5169039f80667d3c7a633a936d81bcb2ccd0d372002ce6b7cff | Register (Risk Register M3) |
| registers/Defect_Register.md | 11171a1ea92ba9b9e46cbc3fd5e02cd1cde8eef264f224ed864744044a5eac52 | Register (Defect Register) |
| registers/Technical_Debt_Register.md | 13c008baf2bf9c683c191a8034679980c13382b89ffae95cc102befd011f221c | Register (Technical Debt Register) |
| registers/AI_Usage_Register.md | af7adc23187f64893e95d36d7b6e33cf09b971401b5b909f6200742aa138c1af | Register (AI Usage Register) |
| staging/README_Staging.md | 205f0802f70587d7fcc97c975bb67883b113219fec1666fd377a243e38b3dc1f | Staging runbook and limits |
| staging/staging.config.json | fe0375dbd1d5d4424f587d7aef1cdb4934200e42babbcad33d88a1aa2ba25271 | Controlled staging configuration |
| staging/deploy_staging.py | 45d970adc89a1d9a8062d4f4580af8b837eacc970768f3f85a226f1efe83af69 | Clean-install deployment |
| staging/verify_staging.py | 1bad68df8b0e9738f48d5b29374f8d76ca2ae1d3c47b10d3bf903d0a709d7427 | 13 staging checks |
| staging/load_test.py | 3d0e16431db03935949950ff743ac72950fc1d98816baafdba5e5349ed47a91e | NFR-03 load test |
| staging/robustness_probe.py | 7115a35d25c2122c1312726b37ae77b1f3ca4a303f375343f0ed1b421615070f | Malformed-input probe |
| evidence/staging_verification.json | c4eaab34070a170c3384c2ac8beaf33ecb4d4e7b9ae62867aa2373179da046f4 | Staging results |
| evidence/perf_nfr03_profile.json | 0f6d90b3505794ea27836056d1191e802ddbb6c70f07554f72dff28ff5d7ef2d | Primary load results |
| evidence/perf_stress_supplementary.json | 93426951f64f47d3055ca41c5ae60984b8026d14c67b023474178474bafe1d1d | Headroom run results |
| evidence/robustness_probe.json | 7e262378794fa9c92202db939db1bed325b77bf013c314204bf0663e64cfce1c | Probe results |

Consistency check at 15 October 2026: the release candidate named in this section is the only revision the Member 4 evidence refers to. The RTM (rtm.json) and the Section 8 and Section 31 tables still describe the M2 state and are not updated by this contribution; Member 2 owns the update. The PED, RTM, registers and evidence will point to the submitted candidate only when Member 1 names the M3 tag and each member quotes it. Until then R-23 stays open.